**GOVERNMENT OF KHYBER PAKHTUNKHWA IRRIGATION DEPARTMENT**

 

**BID SOLICITING DOCUMENTS**

**(Criteria/Guidelines for Submission of Technical Bids)**

 **SINGLE STAGE TWO ENVELOPE PROCEDURE**

 **FOR THE SCHEME**

**ADP No: 2201-210423 (Financial Year 2022-23)**

**Name of Scheme: Construction, Improvement and Extension of Jinkikhel, Azikhel & Matorizi Irrigation Channel District Swat.**

**Sub Work: CANAL REHAB/2021/PACKAGE-I**

**Estimate Cost: Rs 155.890 Million**

**SWAT IRRIGATION DIVISION-II MATTA**

**OCTOBER, 2022**

**INTRODUCTION OF PROJECT**

The Proposed project is aimed to provide assured Irrigation water supply to 4874 acres of Agricultural land of tehsil Khwazakhela and Charbagh. The scheme includes improvement of existing channel having total length of about 70000 ft and construction of about 80000 ft long new irrigation channel including affiliated structures i.e aqueducts, syphons, tunnels, conduits, super passages etc.

The existing channel off takes from Swat River near Fatehpur village. Designed discharge at head is 49 cusecs including 16 cusecs discharge for new command area. The proposed command area falls in villages shin, kotanai, asala, khwazakhela, Gashkor, Alam Ganj, Guli Bagh,alabad , Dakork and Charbagh.

The proposed sub work comprised of construction, Improvement and rehabilitation of existing Channel and structures such as Retaining walls, existing aqueducts, super passages, VR culverts etc. in the identified and vulnerable reaches.

**KPPRA NOTIFICATION**





**2.0 INVITATION FOR BID**

**NOTICE INVITING E-BIDDING**

**(Single Stage Two Envelope Procedure)**

****

**3.0 INSTRUCTIONS TO BIDDERS**

 **3.1 Submission of Bids**

Irrigation Department Khyber Pakhtunkhwa, in the capacity of ***Procuring Entity***, intends to execute the project **“**Construction, Improvement and Extension of Jinkikhel, Azikhel & Matorizi Irrigation Channel District Swat (CANAL STRUCTURES 2021 PACKAGE-VI (SYPHONS)”. Technical & Financial Proposal are invited from interested Contractors/Firms through open competitive bidding using ***Single Stage Two Envelope procedure*** *of KPPRA Rules 2014****.*** The following conditions to be thoroughly studied and followed while submission of bidding documents:

3.1.1 The interested Contractors /Firms are required to provide TECHNICAL PROPOSAL (one original + one copy) comprising information regarding Experience, Personnel Capabilities, Financial Status, Equipment Capabilities and photocopies of CNIC, valid PEC Registration, Registration with KPRA & enlistment with Government of Khyber Pakhtunkhwa and any other relevant information as explained in the Bid Soliciting Documents in sealed envelopes & the FINANCIAL PROPOSAL in separate envelope containing the Bid Security in Original @ 2% of the estimated cost in the shape of Call Deposit and an Additional Bid Security (if applicable) in Original as stated in Paras 3.1.4 and 3.1.5.

3.1.2 The Financial Bid shall be submitted electronically through E-Bidding System of Irrigation Department on %age above/below system on both SI and NSI items, not later than above specified date & time.

3.1.3 The contractor quoting their bids up to a limit of 10% below on engineer estimate shall submit bid security @ 2% only of engineer estimate.

* + 1. The contractors quoting their bids more than 10% below up to 20% below on engineer's estimate shall submit along with their bids 8% additional security of engineer’s estimated cost in addition to 2% bid security. If the bid is not accompanied with the required amount of additional security, then it will be considered as non-responsive and the 2% bid security shall be forfeited in favor of government and the second lowest bidder and so on will be considered accordingly.
		2. Similarly, a contractor quoting bid more than 20% below shall submit with his bid an additional security on engineer’s estimated cost equal to the differential amount of the submitted bid and engineer’s estimate along with the detailed rate analysis. In case of more than 20% below bids, if the bid is not accompanied by the detailed rate analysis and / or required amount of additional security, then the said bid shall be considered as non-responsive. All the securities submitted along with such non responsive bid shall be forfeited in favor of government and the second lowest bidder and so on will be considered accordingly.
		3. In case detailed rate analysis submitted with the bid is, in view of the procuring entity, not convincing, the head of procuring entity may declare such bids as non-responsive without any forfeiture of bid securities and record reasons thereof.
		4. After commencements of work by successful bidder the procuring entity may replace the additional security with a bank guarantee of the same amount from the scheduled bank if the already deposited security is not in the form of bank guarantee.
		5. Technical Bids will be opened on the same date at 12:30 pm in the presence of intending Contractors/Firms or their representatives who Opt to be present while financial bids of the Technically qualified bidders approved by the Competent Authority shall be opened by the procurement committeeon the nearest possible date in the presence of Contractors/Firms or their authorized representatives who choose to attend.
		6. The Procuring Entity shall evaluate the Technical Proposal on the basis of criteria specified in the bid soliciting document and reject any proposal which does not conform to the specified requirements. During the technical evaluation, no amendment in the technical proposal will be permitted.
		7. Bidders can either apply separately in sole capacity or in a joint venture only, otherwise their bids would be non-responsive and not considered. The intended Joint Venture of Firms must submit their bids as JV through their Lead Firm.
		8. Financial Bid will be opened only of bidders who have secured passing marks in the technical evaluation duly approved by competent authority as per criteria given in Bid Solicitation documents and the financial bids of un-successful bidders will be returned un-opened.
		9. All the supporting documents shall be attached and properly marked with table of content.
		10. The contractors/firms will have to submit the following requirements along with its technical proposal at the time submission of tender documents and filled up the forms attached to this document.
1. Letter of interest
2. Full name and address of the registered office with telephone, fax and email address of the company.
3. Enlistment as contractor/ Firm/Company with Government of Khyber Pakhtunkhwa for the CFY I.E 2021-22. (Photocopy)
4. National Identity Card (CNIC Photocopy)
5. Valid Pakistan Engineering Council Registration. (Photocopy)
6. From H of the Company / Firm.
7. Certificate affidavit on stamp paper that the contractors/ firms is not black listed and is not involved in in any litigation with any Govt: Authority and any other public office.
8. Documents showing general capabilities, financial soundness, general and relevant experience record, personal capabilities, equipment capabilities and Income Tax / NTN Certificate etc.
9. Any other document to support the technical bid.
	* 1. Name and address of the Applicant shall be clearly marked on the envelope.
		2. The name of the work published in NIT shall be clearly written on envelops.
		3. The JV agreement should be attached with technical bid/proposal (if any).
		4. The bidders must respond to all questions and provide complete information as advised as well as contained in this document. Any lapses to provide essential information may result in non-responsiveness/ dis-qualification of the bid.
		5. Forms attached to this document shall be duly filled and copies of the relevant documents to be attached.
		6. In case of more than one equal lowest bids, the award of tender will be decided through open draw in the presence of lowest bidders.
		7. The Bidding process is based in technical evaluation of the bidders. The information provided regarding firm/staff/machinery etc can be verified at any stage of the process. If any information/documents found fake or contains fraudulent contexts/material/information the bid of the firm will stand cancel and bidder will be recommended for Blacklisting and information will also be shared with Pakistan Engineering Council.
		8. Incomplete, Conditional and bids without 2% Earnest Money/Bids Security or without Additional Security (if applicable) shall be considered as non-responsive.
		9. Conditions mentioned in NIT will remain intact.
		10. The Competent Authority reserves the right to accept/reject any or all bids at any time prior to acceptance of a bid as per Para 47(i) of KPPRA Rules 2014.
		11. Other conditions if any will be communicated before the closing date.
		12. The bid security shall be forfeited if a bidder withdraws his bid, with in the validity period thereof or, in the case of a successful bidder, who repudiates the contract or fails to furnish performance security.
		13. All federal and provincial duties /stamp duty /taxes including sales tax will be recoverable as per directives of the government issued from time to time.
		14. The certificates of completed works during last 10 years issued by the employer are mandatory. Similarly, for work in hands, work order /contract agreement should be provided.
		15. Call Deposits of only scheduled Banks shall be acceptable. No Bank Cheque or Pay Order shall be acceptable.
		16. Bid Securities of 1st, 2nd & 3rd lowest bidders shall be retained till signing of the Contract Agreement with the lowest responsive bidder.
		17. Any further information regarding the bid can be obtained from Office of the Undersigned on any working day.
	1. **Technical Qualification Criteria**

 **3.2.1 General**

Technical Evaluation to be used is explained as under:

|  |  |  |
| --- | --- | --- |
| **Sr. No.** | **Category** | **Weightage/Marks** |
| 1. | Experience Record | 50 |
| 2. | Personnel Capabilities | 15 |
| 3. | Equipment Capabilities | 15 |
| 4. | Financial Soundness | 20 |
|  | **Total:** | **100** |

***Note:*** Qualification will be carried out on the point scoring basis. Passing Criteria as per PEC Standards and Guidelines shall be followed.

* **Passing Marks for Single firm: 50% in each Category.**
* **For Joint Venture, 50% Marks in each category for Lead Firm and 25% marks in each category for each JV Partner**

**3.2.1.1 General Experience**

Further detail of criteria for each category is as under:

|  |  |  |  |
| --- | --- | --- | --- |
| **S #** | **Description** | **Maximum Points** | **Explanation forMarks Obtained** |
| i) | Projects of Similar nature and complexity completed during last 10 years costing Rs. 45 million and above. | 20 | For 4 projects or more = 20 marks and for lesser = A/4\*20  |
| ii) | Projects of Similar nature and complexity in hand costing Rs. 45 million and above.  | 15 | For 4 projects or more = 15 marks and for lesser = A/4\*15 |
| iii) | Experience of other civil works completed during last 10 years costing Rs.45 million and above. | 15 | For 4 projects or more = 15 marks and for lesser = A/4\*15 |
|  |  **Sub-total:** | 50 |  |

* Similar Projects mean Irrigation Canals, Civil Channels, Hydraulic Structures, Small Dams and Hydro Power Projects.
* Other works mean all civil engineering works like Roads, Bridges, Buildings, flood protection works. etc.
	+ - 1. **Personnel Capabilities**Credit Marks shall be awarded under this category using the following criteria:

|  |  |  |  |
| --- | --- | --- | --- |
| **S No.** | **Description**  | **Max Points** | **Explanation for Marks Obtained** |
| (i) | 01 Graduate Civil Engineer Registered with PEC having experience of 5 years  | 6 | 6 Marks for one Graduate Civil Engineer. |
| (ii) | Minimum Experience = 5 years | 3 | 2 marks for 5 years’ experience, 0.25 marks for further each year and no marks for experience of less than 5 years.  |
| iii) | Number of Civil Diploma of Associate Engineers (DAE Sub Engineers, (02 Nos) | 4 | 4 marks for 02 or more |
| iv) | Experience = 5 years | 2 | 2 marks for equal or more than 5 years’ experience for each sub engineer |
|  | **Sub Total** | **15** |  |

* + - * 1. **Equipment Capabilities**

Credit Marks shall be granted on the basis of the following criteria for various kinds of equipment & machinery relevant for the Project:

|  |  |  |  |
| --- | --- | --- | --- |
| **Sr.No.**  | **Equipment Type and Characteristics**  |  **Min No Required** |  **Maximum Marks** |
| 1. | Excavators  | 02 | 20 |
| 2 | Tractor with trolley/Dyna (Self unloading) | 02 | 20 |
| 3 | Dump Truck  | 02 | 10 |
| 4 | Concrete Mixer (Large) | 02 | 10 |
| 5 | Concrete Mixer (Small) | 02 | 10 |
| 6 | Drilling Machine | 01 | 05 |
| 7 | Water Tanker | 01 | 10 |
| 8 | Survey equipment | 01 | 05 |
| 9 | Vibrator | 01 | 05 |
| 10 | Dewatering Pump  | 02 | 05 |
|  |  | Sub Total | 100 |
|  |  | **Weighted Marks** | **(Marks Obtained/100\*15)** |



 Machinery should be in good working condition.
100% marks will be given for self-ownership. (Supported by Affidavit)
% marks will be given for ensuring availability of rented machinery.

* + - * 1. **Financial Position**

Credit Marks shall be awarded on the basis of the following criteria:

|  |  |  |
| --- | --- | --- |
| **Sr.No.** | **Description** | **MaximumMarks** |
| i) | Available Bank Credit Line equal or more than Rs. 20 Million & proportionally reduced for less than 20 Million.  | 10 |
| ii) | Working Capital in last 3 years  | 6 |
| iii) | Registration /Exemption Certificate from Income Tax Deptt: | 6 |
| iv) | No Litigation History where decision went against the firm  | 4 |
| v) | No Blacklisting from any Agency  | 4 |
|  | Sub Total | 30 |

Note. In case of working capital, 3 marks for 36 or more transactions in 3 years & proportionally reduced down. For Rs 3 million balance on close of financial year = 3 marks & proportionally reduced.

For iv & v the contractors have to produce certificate on stamp paper.

**3.3 Joint Venture (JV)**

i) All joint venture partners shall fulfill the minimum criteria of valid registration with PEC along with code of specialization and shall have valid enlistment with Irrigation Department Khyber Pakhtunkhwa

ii) The lead partner shall meet not less than 50 percent of all qualifying criteria

iii) Each of the partners shall meet not less than 25 percent of all the qualifying criteria.

iv) The intending bidder will be allowed to participate only in sole capacity or in Joint venture.

**3.4 Conflict of Interest**

3.4.1 The Applicant (including all members of a JV) must not be associated, nor have been
associated in the past, with the consultant or any other entity that has prepared the design,
specifications, and other prequalification and bidding documents for the project, or was
proposed as Engineer for the contract, over the last five years. Any such association may
result in disqualification of the Applicant.

**Annex-A**

**(Application on letter pad)**

To: **The Chief Engineer (North)**

 **Irrigation Department Peshawar**

1 being duly authorized to represent and act on behalf of ................................... (hereinafter “the Applicant”), and having reviewed and fully understood all the qualification information of the bid hereby apply to be technically qualified as a bidder for the following contract under the project ADP Scheme No 2201/210423 “**Construction, Improvement and Extension of Jinkikhel, Azikhel & Matorizi Irrigation Channel District Swat. Sub Work: “CANAL STRUCTURES 2021 PACKAGE-VI (SYPHONS)”**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Serial No.**  | **Contract Name** | **Name of applicant** | **Nos of booklets for technical & financial proposal** | **Dated signature** |
| 1. |  |  |  |  |

**(B)**

**(Experience of completed similar projects during last 10 years)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Name of work | Date of start | Date of completion | Cost ( M Rs) | Client & Address |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

**(C)**

**(Experience of in hand similar projects)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Name of work | Date of start | Anticipated Date of completion | Cost ( M Rs) | Client & Address |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

**(D)**

**(Experience of other civil works completed during last 10 years)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Name of work | Date of start | Anticipated Date of completion | Cost ( M Rs) | Client & Address |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

**(E)**

**(Detail of staff proposed for the project)**

|  |  |  |  |
| --- | --- | --- | --- |
| S.No | Name  | Qualification | Experience(years) |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |

**(F)**

**(Readable financial soundness certificates)**

(On the format of issuing financial entity)

**(G)**

**(Detail of Equipment)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sr.No.**  | **Equipment Type and Characteristics**  | **Min NoRequired** | **Self-Owned** | **Rented** |
| 1. | Excavator with Jack Hammer & bucket | 02 |  |  |
| 2 | Tractor with trolley (Self unloading) | 02 |  |  |
| 3 | Dump Truck  | 02 |  |  |
| 4 | Concrete Mixer (Large) | 02 |  |  |
| 5 | Concrete Mixer (Small) | 02 |  |  |
| 6 | Drilling Machine | 01 |  |  |
| 7 | Water Tanker | 01 |  |  |
| 8 | Survey equipment’s | 01 |  |  |
| 9 | Vibrator | 01 |  |  |
| 10 | Dewatering Pump  | 02 |  |  |

**(H)**

**(Litigation History)**

|  |
| --- |
| Name of Applicant  |

Applicants should provide information on any history of litigation or arbitration resulting from contracts executed in the last five years or currently under execution. No litigation & no blacklisting history may be provided on separate judicial stamp paper.

|  |  |  |  |
| --- | --- | --- | --- |
| **Year**  | **Award FORor AGAINSTApplicant** | **Name of client, cause of litigation, andmatter in dispute** | **Disputed amount (current value Pak Rs. or equivalent)** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

1. **BIDDING DOCUMENTS**

**IB.7 Contents of Bidding Documents**

4.1 In addition to Invitation for Bids, the Bidding Documents are those stated below, and

should be read in conjunction with any Addendum issued in accordance with Sub-Clause IB.6.1.

1. Instructions to Bidders & Bidding Data
2. Form of Bid & Schedules to Bid Schedules to Bid comprise the following: **(if applicable)**
	* Schedule A: Schedule of Prices
	* Schedule B: Specific Works Data
	* Schedule C: Works to be Performed by Subcontractors
	* Schedule D: Proposed Program of Works
	* Schedule E: Method of Performing Works
	* Schedule F: Integrity Pact
3. Conditions of Contract & Contract Data
4. Standard Forms:
	* Form of Bid Security
	* Form of Performance Security.

Form of Bank Guarantee for Advance Payment.

1. Specifications (As per Bid Solicitation Documents / NIT)
2. Drawings, if any (As per Bid Solicitation Documents / NIT)

4.2 The bidders are expected to examine carefully the contents of all the above documents. Failure to comply with the requirements of bid submission will be at the Bidders own

 risk. Pursuant to Clause IB.26, bids which are not substantially responsive to the requirements of the Bidding Documents will be rejected.

**IB.8 Clarification of Bidding Documents**

8.1 Any prospective bidder requiring any clarification (s) in respect of the Bidding Documents may notify the Procuring Entity in writing at the Procuring Entity’s address indicated in the Invitation for Bids. The Procuring Entity will respond to any request for clarification in the pre bid meeting as mentioned in the NIT.

Any amendment / modification if required the same may be intimated to the Bidders through the website of Irrigation Department KP and / or KPPRA website as per KAPPRA rules 2014.

**IB.9 Amendment of Bidding Documents**

9.1 At any time prior to the deadline for submission of bids, the Procuring Entity / Procuring officer may, for any reason, whether at his own initiative or in response to a clarification requested by a prospective bidder, modify the Bidding Documents by issuing addendum.

9.2 Any addendum thus issued shall be part of the Bidding Documents pursuant to Sub-Clause 7.1 hereof and shall be communicated to the bidders through respective website.

9.3 To afford prospective bidders reasonable time in which to take an addendum into account in preparing their bids, the Procuring Entity / Procuring officer may extend the deadline for submission of bids in accordance with Clause IB.20 (10) **(if applicable).**

1. **PREPARATION OF BIDS**

**IB.10 Language of Bid**

10.1 The bid and all correspondence and documents related to the bid exchanged by a bidder and the Procuring Entity/Procuring officer shall be in the bid language stipulated in the Bidding Data and Particular Conditions of Contract. Supporting documents and printed literature furnished by the bidders may be in any other language provided the same are accompanied by an accurate translation of the relevant parts in the bid language, in which case, for purposes of evaluation of the bid, the translation in bid language shall prevail.

**IB.11** **Documents Accompanying the Bid**

11.1 Each bidder shall:

1. submit a written power of attorney authorizing the signatory of the bid to act for and on behalf of the bidder. (If Applicable)
2. update the information indicated and listed in the Bidding Data and previously submitted with the application for prequalification, and continue to meet the minimum criteria set out in the prequalification documents which as a minimum, would include the following (Not Applicable):
	1. Evidence of access to financial resources along with average annual construction turnover;
	2. Work commitments since prequalification;
	3. Current litigation information; and
	4. Availability of critical equipment.

and

1. furnish a technical proposal taking into account the various Appendices to Bid

specially the following (Not Applicable):

Appendix-E to Bid Proposed Construction Schedule Appendix-F to Bid Method of Performing the Work Appendix-G to Bid List of Major Equipment Appendix-K to Bid Organization Chart for Supervisory Staff and other pertinent information such as mobilization program etc;

11.2 Bids submitted in case of joint venture of two (2) or more firms shall comply with the following requirements:

1. the bid and in case of a successful bid, the Form of Contract Agreement shall be signed so as to be legally binding on all partners;
2. one of the joint venture partners shall be nominated as being in charge; and this authorization shall be evidenced by submitting a power of attorney signed by legally authorized signatories of all the joint venture partners;
3. the partner-in-charge shall always be duly authorized to deal with the Procuring Entity regarding all matters related with and/or incidental to the execution of Works as per the terms and Conditions of Contract and in this regard to incur any and all liabilities, receive instructions, give binding undertakings and receive payments on behalf of the joint venture;
4. all partners of the joint venture shall at all times and under all circumstances be liable jointly and severally for the execution of the Contract in accordance with the Contract terms and a statement to this effect shall be included in the authorization mentioned under Sub-Para(b) above as well as in the Form of Bid and in the Form of Contract Agreement (in case of a successful bid); and
5. a copy of the agreement entered into by the joint venture partners shall be submitted with the bid stating the conditions under which it will function, its period of duration, the persons authorized to represent and obligate it and which persons will be directly responsible for due performance of the Contract and can give valid receipts on behalf of the joint venture, the proportionate participation of the several firms forming the joint venture, and any other information necessary to permit a full appraisal of its functioning. No amendments / modifications whatsoever in the joint venture agreement shall be agreed to between the joint venture partner without prior written consent of the Procuring Entity/Procuring Officer.

11.3 Bidders shall also submit proposals of work methods and schedule, in sufficient detail to demonstrate the adequacy of the Bidders’ proposals to meet the technical specifications and the completion time referred to in Sub-Clause 1.2 hereof (If deemed necessary).

11.4 Additional Bid Security furnished in accordance with KPPRA Notification No. S.R.O. (14)/Vol: 1-24/2021-22: Dated Peshawar, the 10th May 2022 /6058-71 as clarified in the NIT/BSD. and Bid Security @2% of the Engineer Estimate would be accomplished with the bid.

**I-5**

**IB.12** **Bid Prices**

12.1 Unless stated otherwise in the Bidding Documents, the Contract shall be for the whole of the Works as described in Sub-Clause 1.1 hereof, based on %age above/below and / or prices submitted by the bidder.

12.2 The bidders shall quote the rate on above/below on the BOQ/ Engineer estimate both for schedule and non-schedule items as per specified format of online E-bidding system.

12.3 All duties, taxes and other levies payable by the Contractor under the Contract, or for any other cause, shall be considered by the bidder in quoting his bid on E-bidding System.

Additional / reduced duties, taxes and levies due to subsequent additions or changes in legislation shall be reimbursed / deducted as per Sub-Clause 70.2 of the General Conditions of Contract Part-I.

12.4 The premium/rates and prices quoted by the bidders are not subject to adjustment during the performance of the Contract in accordance with the provisions of Clause 70 of the Conditions of Contract.

**IB.13** **Currencies of Bid and Payment**

13.1 The unit rates/premium and the prices shall be quoted by the bidder entirely in Pak rupees. A bidder expecting to incur expenditures in other currencies for inputs to the Works supplied from outside the Procuring Entity's country (referred to as the “Foreign Currency Requirements”) shall indicate the same in Appendix-B to Bid. The proportion of the Bid Price (excluding Provisional Sums) needed by him for the payment of such Foreign Currency Requirements either (i) entirely in the currency of the Bidder’s home country or, (ii) at the bidder’s option, entirely in Pak rupees provided always that a bidder expecting to incur expenditures in a currency or currencies other than those stated in (i) and (ii) above for a portion of the foreign currency requirements, and wishing to be paid accordingly, shall indicate the respective portions in his bid.

13.2 The rates of exchange to be used by the bidder for currency conversion shall be the TT&OD Selling Rates published or authorized by the State Bank of Pakistan prevailing on the date 28 days prior to the deadline for submission of bids.

**I-6**

For the purpose of payments, the exchange rates used in bid preparation shall apply for the duration of the Contract. **(If applicable).**

**IB.14** **Bid Validity**

14.1 Bids shall remain valid for the period stipulated in the Bidding Data after the Date of Bid Opening specified in Clause IB.23.

14.2 In exceptional circumstances, prior to expiry of the original bid validity period, the Procuring Entity / Procuring officer may request that the bidders extend the period of validity for a specified additional period which shall in no case be more than the original bid validity period. The request and the responses thereto shall be made in writing. A bidder may refuse the request without forfeiting his Bid Security. A bidder agreeing to the request will not be required or permitted to modify his bid, but will be required to extend the validity of his Bid Security for the period of the extension, and in compliance with Clause IB.15 in all respects. The bidder shall bear all costs to be incurred on such extensions.

**IB.15** **Bid Security**

15.1 Each bidder shall furnish, a Bid Security in the amount stipulated in NIT in Pak. Rupees in the form of Deposit at Call in favor of the Procuring officer.

15.2 The Bid Security shall be in the form of Deposit at Call from a Scheduled Bank in Pakistan, in favor of the Procuring Officer.

15.3 Any bid not accompanied by an acceptable Bid Security & Additional Security in accordance with the *KPPRA Notification No. S.R.O. (14)/Vol: 1-24/2021-22: Dated Peshawar, the 10th May 2022 /6058-71 as per NIT / BSD, shall* be rejected by the Procuring Entity / Procuring officer as non-responsive.

15.4 The bid securities of unsuccessful bidders will be returned as promptly as possible and those of first three may be retained till award of contract.

15.5 “The bid security of the successful bidder shall be retained with the Procuring officer till completion of the defect liability period and the amount of guarantee will be reduced by an equivalent amount”.

15.6 The Bid Security may be forfeited:

1. if the bidder withdraws his bid except as provided in Sub-Clause 22.1;
2. if the bidder does not accept the correction of his Bid Price pursuant to Sub-Clause 27.2 hereof; or

**I-7**

 (c) In the case of successful bidder, if he fails, within the specified time

 limit, to:

* 1. furnish the required Performance Security; or
	2. sign the Contract Agreement.

 (d) If the bidder fails to submit additional security as per KPPRA Notification

 No. KPPRA No. S.R.O. (14)/Vol: 1-24/2021-22:, Dated Peshawar, the

 10th May 2022 /6058-71

**IB.16** **Alternate Proposals by Bidder (Not Applicable)**

16.1 Should any bidder consider that he can offer any advantages to the Procuring Entity by a modification to the designs, specifications or other conditions, he may, in addition to his bid to be submitted in strict compliance with the Bidding Documents, submit any Alternate Proposal(s) containing (a) relevant

design calculations; (b)technical specifications; (c)proposed construction methodology; and (d) any other relevant details / conditions, provided always that the total sum entered on the Form of Bid shall be that which represents complete compliance with the Bidding Documents.

16.2 Alternate Proposal(s), if any, of the lowest evaluated responsive bidder only may be considered by the Procuring Entity as the basis for the award of Contract to such bidder.

**IB.17** **Pre-Bid Meeting**

17.1 The Procuring Entity / Procuring officer may, on his own motion or at the request of any prospective bidder(s), hold a pre-bid meeting to clarify issues and to answer any questions on matters related to the Bidding Documents or any other matter that may be raised at that stage. The date, time and venue of pre- bid meeting, if convened, is as stipulated in the NIT. All prospective bidders or their authorized representatives can attend such a pre- bid meeting.

17.2 The bidders are requested to submit questions, if any, in writing so as to reach the Procuring Entity not later than one (01) day before the proposed pre-bid meeting.

17.3 Minutes of the pre-bid meeting, including the text of the questions raised and the replies given, will be transmitted without delay to all purchasers of the Bidding Documents. Any modification of the Bidding Documents listed in Sub-Clause 7.1 hereof which may become necessary as a result of the pre-bid meeting shall be made by the Procuring Entity / Procuring officer exclusively through the issue of an Addendum pursuant to Clause IB.9 and not through the minutes of the pre-bid meeting.

17.4 Absence at the pre-bid meeting will not be a cause for disqualification of a bidder.

**I-8**

**IB.18** **Format and Signing of Bid**

18.1 Bidders are particularly directed that the amount entered on the Form of Bid shall be for performing the Contract strictly in accordance with the Bidding Documents. (In the instant case E-Bidding system is applicable).

18.2 All appendices to Bid are to be properly completed and signed.

18.3 No alteration is to be made in the Form of Bid nor in the Appendices thereto except in filling up the blanks as directed. If any such alterations be made or if these instructions be not fully complied with, the bid may be rejected. [If Applicable]

18.4 Each bidder shall prepare by filling out the forms completely and without alterations in original, specified in the Bidding Data, of the documents comprising the bid as described in Clause IB.7.

18.5 The bid to be submitted shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of the bidder pursuant to Sub- Clause 11.1(a) hereof. All pages of the bid shall be initialed and stamped by the person or persons signing the bid.

18.6 The bid shall contain no alterations, omissions or additions, except to comply with instructions issued by the Procuring Entity, or as are necessary to correct errors made by the bidder, in which case such corrections shall be initialed by the person or persons signing the bid.

18.7 Bidders shall indicate in the space provided in the Form of Bid their full and proper addresses at which notices may be legally served on them and to which all correspondence in connection with their bids and the Contract is to be sent.

18.8 Bidders should retain a copy of the Bidding Documents as their file copy.

1. **SUBMISSION OF BIDS IB.19 Sealing and Marking of Bids**
	1. Each bidder shall submit his bid as under:
2. The interested Contractors /Firms are required to provide TECHNICAL PROPOSAL (one original + one copy) comprising information regarding Experience, Personnel Capabilities, Financial Status, Equipment Capabilities and photocopies of CNIC, valid PEC Registration, Registration with KPRA & enlistment with Government of Khyber Pakhtunkhwa and any other relevant information as explained in the Bid Soliciting Documents in sealed envelopes & the FINANCIAL PROPOSAL in separate envelope containing the Bid Security in Original @ 2% of the estimated cost in the shape of Call Deposit and an Additional Bid Security (if applicable) in Original as stated in Paras 3.1.4 and 3.1.5.

**I-9**

19.2 The inner and outer envelopes shall:

1. be addressed to the Procuring Entity at the address provided in the Bidding data/NIT;
2. bear the name and identification number of the contract as defined in the Bidding Data/Title page/NIT; and
3. provide a warning not to open before the time and date for bid opening, as specified in the Bidding Data.

**IB.20** **Deadline for Submission of Bids**

|  |  |
| --- | --- |
| 20.1 (a) | Sealed Bids envelope must be received by the Procuring Officer / |
|  | Procuring Entity at the address/provided in Bidding Data not later than the time and date stipulated therein & as per NIT / BSD. In the event of the specified date for the submission of bids declared a holiday for the Employer, the Bids will be received up to the appointed time on the next working day. |

1. Bids with charges payable will not be accepted, nor will arrangements be undertaken to collect the bids from any delivery point other than that specified above. Bidders shall bear all expenses incurred in the preparation and delivery of bids. No claims will be entertained for refund of such expenses.
2. Where delivery of a bid is by registered courier service and the bidder wishes to receive an acknowledgment of receipt of such bid, he shall make a request for such acknowledgment in a separate letter attached to but not included in the sealed bid package.
3. Upon request, acknowledgment of receipt of bids will be provided to those making delivery in person or by messenger.

20.2 The Procuring Entity / Procuring officer may, at his discretion, extend the deadline for submission of bids by issuing an amendment in accordance with Clause IB.9, in which case all rights and obligations of the Procuring Entity and the bidders previously subject to the original deadline will thereafter be subject to the deadline as extended.

**IB.21** **Late Bids**

21.1 (a) Any bid received by the Procuring Entity/ Procuring officer after the deadline for submission of bids prescribed in Clause IB.20 will be returned unopened to such bidder.

**I-10**

1. Delays in the mail, delays of person in transit, or delivery of a bid to

the wrong office or due to any other reason, shall not be accepted as an excuse for failure to deliver a bid at the proper place and time. It shall be the bidder’s responsibility to determine the manner in which timely delivery of his bid will be accomplished either in person, by messenger or by mail.

**IB.22 Modification, Substitution and Withdrawal of Bids**

22.1 Any bidder may modify**,** substitute or withdraw his bid after bid submission provided that the modification, substitution or written notice of withdrawal is received by the Procuring Entity / Procuring officer prior to the deadline or the extended deadline pursuant to clause IB.20.2, for submission of bids.

22.2 The modification, substitution or notice for withdrawal of any bid shall be prepared, sealed, marked and delivered in accordance with the provisions of Clause IB.19 with the outer and inner envelopes additionally marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL” as appropriate.

22.3 No bid may be modified by a bidder after the deadline for submission of bids except in accordance with Sub-Clauses 22.1 and 27.2.

22.4 Withdrawal of a bid during the interval between the deadline for submission of bids and the expiration of the period of bid validity specified in the Form of Bid may result in forfeiture of the Bid Security in pursuance to Clause IB.15.

1. **BID OPENING AND EVALUATION**

**IB.23 Bid Opening**

23.1 The Procuring Committee will open all the bids received (except those received late), including withdrawals, substitution and modifications made pursuant to Clause IB.22, in the presence of bidders’ or their representatives who choose to attend, at the time, date and location stipulated in the Bidding Data/Title page/NIT. In the event of the specified date for the opening of bids being declared a holiday for the Procuring Entity / Procuring officer, the Bids will be opened at the appointed time and location on the next working day.

23.2 Envelopes marked “MODIFICATION”, “SUBSTITUTION” or

“WITHDRAWAL” shall be opened and read out first. Bids for which an

acceptable notice of withdrawal has been submitted pursuant to Clause IB.22

shall not be opened.

23.3 The bidder’s name, total Bid Price and price of any Alternate Proposal(s), any discounts, bid modifications, substitution and withdrawals, the presence or absence of Bid Security and such other details as the Procuring Entity may consider appropriate, will be announced by the Procuring Entity at the opening of bids.

**I-11**

23.4 Procuring Committee may prepare minutes of the bid opening including the information disclosed to those present in accordance with the Sub-Clause 23.3.

**IB.24** **Process to be Confidential**

24.1 Information relating to the examination, clarification, evaluation and comparison of bid and recommendations for the award of a contract shall not be disclosed to bidders or any other person not officially concerned with such process before the announcement of the final result of the bid evaluation which may be done one (1) day prior to issue of Letter of Acceptance and place the same on its and Authority’s Website (KP-PRA Rule-45 such placing of BER will only be for 01 day being emergent nature of work). The announcement to all Bidders will include Comparative Statements and recommendations against all the bids evaluated. Any effort by a bidder to influence the Procuring Entity’s processing of bids or award decisions may result in the rejection of such bidder’s bid. Whereas any bidder feeling aggrieved may lodge a written complaint not later than one (01) day after the announcement of the bid evaluation report; however mere fact of lodging a complaint shall not warrant suspension of the procurement process. Decision over any such complaint will be communicated on the following working day as per guidelines of the EPP.

**IB.25** **Clarification of Bids**

25.1 To assist in the examination, evaluation and comparison of bids, the Procuring Entity may, at his discretion, ask any bidder for clarification of his bid, including breakdowns of unit rates. The request for clarification and the response shall be in writing but no change in the premium/price or substance of the bid shall be sought, offered or permitted except as required to confirm the correction of arithmetic errors discovered by the Procuring Entity in the evaluation of the bids in accordance with Clause IB.28.

**IB.26** **Examination of Bids and Determination of Responsiveness**

26.1 Prior to the detailed evaluation of bids, the Procuring Committee will determine whether each bid is substantially responsive to the requirements of the Bidding Documents.

26.2 A substantially responsive bid is one which (i) meets the eligibility criteria;

1. has been properly signed; is accompanied by the required Bid Security and (iii) conforms to all the terms, conditions and specifications of the Bidding Documents as per NIT/BSD without material deviation or reservation.

(iv) A material deviation or reservation is one (i) which affect in any substantial way the scope, quality or performance of the Works; (ii) which limits in any substantial way, inconsistent with the Bidding Documents, the Procuring Entity’s rights or the bidder’s obligations under the Contract; or (iii) adoption/rectification whereof would affect unfairly the competitive position of other bidders presenting substantially responsive bids.

**I-12**

26.3 If a bid is not substantially responsive, it will be rejected by the Procuring Entity upon the recommendation of the Procuring Committee and may not subsequently be made responsive by correction or withdrawal of the non-conforming deviation or reservation.

**IB.27** **Correction of Errors**

27.1 Bids determined to be substantially responsive will be checked by the Procuring Committee for any arithmetic errors. Errors will be corrected by the Procuring Committee as follows:

1. where there is a discrepancy between the amounts in figures and in words, the amount in words will govern and
2. where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern, unless in the opinion of the Procuring Entity there is an obviously gross misplacement of the decimal point in the unit rate, in which case the line item total as quoted will govern and the unit rate will be corrected. [N/A] [As the bidder will quote rate on Above/below basis on E-Bidding System].

27.2 The amount stated in the Form of Bid will be adjusted by the Procuring Committee in accordance with the above procedure for the correction of errors and with the concurrence of the bidder, shall be considered as binding upon the bidder. If the bidder does not accept the corrected bid price, his bid will be rejected and the Bid Security shall be forfeited in accordance with Sub-Clause 15.6(b) hereof. (E-Bidding System will be applicable)

**IB.28** **Evaluation and Comparison of Bids**

28.1 The Procuring Entity / Procuring officer through notified Procurement Committee will evaluate and compare only the bids determined to be substantially responsive in accordance with Clause IB.26.

28.2 In evaluating the bids, the Procuring Entity will determine for each bid the evaluated Bid Price by adjusting the Bid Price as follows: **(Not Applicable)**

1. making any correction for errors pursuant to Clause IB.27
2. excluding Provisional Sums and the provision, if any, for contingencies in the Summary Bill of Quantities, but including competitively priced Day work; and
3. making an appropriate adjustment for any other acceptable variation or deviation, including discounts or other price modification in the bids.

28.3 The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be taken into account in Bid evaluation. [Not Applicable]

**I-13**

28.4 If the Bid of the successful bidder is seriously unbalanced in relation to the Procuring Entity’s estimate of the cost of work to be performed under the Contract, the Procuring Entity may require the bidder to produce detailed price analyses for any or all items of the Bill of Quantities to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Procuring Entity may require that the amount of the Performance Security set forth in Clause IB.32

be increased at the expense of the successful bidder to a level sufficient to protect the Procuring Entity against financial loss in the event of default of the successful bidder under the Contract. (as per KPPRA Notification No. KPPRA No. S.R.O. (14)/Vol: 1-24/2021-22:, Dated Peshawar, the 10th May 2022 /6058-71)

1. **AWARD OF CONTRACT**

**IB.29 Award**

29.1 Subject to Clauses IB.30 and IB.34, the Procuring Entity will award the Contract to the bidder whose bid has been determined to be substantially responsive to the Bidding Documents and who has offered the lowest evaluated Bid Price**,** provided that such bidder has been determined to be technically qualified in accordance with the provisions of Clause IB.3 and qualify pursuant to Sub-Clause IB 29.2.

29.2 The Procuring Entity, at any stage of the bid evaluation, having credible reasons for or *prima facie* evidence of any defect in supplier’s or contractor’s capacities, may require the suppliers or contractors to provide information concerning their professional, technical, financial, legal or managerial competence whether already pre-qualified or not:

Provided that such qualification shall only be laid down after recording reasons therefore in writing. They shall form part of the records of that bid evaluation report.

**IB.30** **Procuring Entity’s Right to Accept any Bid and to Reject any or all Bids**

30.1 Notwithstanding Clause IB.29, the Procuring Entity upon recommendation of the Procuring Committee reserves the right to accept or reject any Bid, and to annul the bidding process and reject all bids, at any time prior to award of Contract, without thereby incurring any liability to the affected bidders or any obligation except that the grounds for rejection of all bids shall upon request be communicated to any bidder who submitted a bid, without justification of grounds. Rejection of all bids shall be notified to all bidders promptly.

**I-14**

**IB.31** **Notification of Award**

31.1 Prior to expiration of the period of bid validity prescribed by the Procuring Entity, the Procuring Entity will notify the successful bidder in writing (“Letter of Acceptance”) that his Bid has been accepted. This letter shall name the sum which the Procuring Entity will pay the Contractor in consideration of the execution and completion of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Conditions of Contract called the “Contract Price”).

31.2 No Negotiation with the bidder having evaluated as lowest responsive or any other bidder shall be permitted, however, Procuring Entity may have clarification meetings to get clarification of any item in the bid evaluation report.

31.3 The notification of award and its acceptance by the bidder will constitute the formation of the Contract, binding the Procuring Entity and the bidder till signing of the formal Contract Agreement.

**IB.32** **Performance Security (As per KPPRA Rules 2014)**

32.1 The successful bidder shall furnish to the Procuring Entity/Procuring Officer a Performance Security in the form and the amount stipulated in the Bidding Data and the Conditions of Contract plus additional security for unbalanced bids in accordance with Clause IB.28.4 on the same day, while the performance security will be provided within a period of (14) days after the receipt of Letter of Acceptance.

32.2 Failure of the successful bidder to comply with the requirements of Sub-Clause IB.32.1 or Clauses IB.33 or IB.35 shall constitute sufficient grounds for the annulment of the award and forfeiture of the Bid Security.

**IB.33** **Signing of Contract Agreement**

33.1 Within 14 days from the date of furnishing of acceptable Performance Security under the Conditions of Contract, the Procuring Entity/Procuring Officer will send the successful bidder the Contract Agreement in the form provided in the Bidding Documents, incorporating all agreements between the parties.

33.2 The formal Agreement between the Procuring Entity and the successful bidder shall be executed within 14 days of the receipt of the Contract Agreement by the successful bidder from the Procuring Entity.

**I-15**

**IB.34** **General Performance of the Bidders**

The Procuring Entity reserves the right to obtain information regarding performance of the bidders on their previously awarded contracts/works. The Procuring Entity may in case of consistent poor performance of any Bidder as reported by the Procuring Entity’s of the previously awarded contracts, inter alia, reject his bid and/or refer the case to the Pakistan Engineering Council (PEC) and KPPRA. Upon such reference, PEC / K P P R A in accordance with its rules, procedures and relevant laws of the land take such action as may be deemed appropriate under the circumstances of the case including black listing of such Bidder and debarring him from participation in future bidding for similar works.

**IB.35** **Integrity Pact**

The Bidder shall sign and stamp the Integrity Pact provided at Appendix-L to Bid in the Bidding Documents for all procurement contracts exceeding Rupees ten million. Failure to provide such Integrity Pact shall make the bidder non- responsive.

**IB.36** **Instructions not Part of Contract**

Bids shall be prepared and submitted in accordance with these Instructions which are provided to assist bidders in preparing their bids, and do not constitute part of the Bid or the Contract Documents.

**BIDDING**

**DATA**

**BD-2**

**Bidding Data**

Instructions to Bidders

Clause Reference

* 1. **Name and Address of the Procuring Entity: Chief Engineer (North) Irrigation Department Peshawar through Executive Engineer, Swat Irrigation Division-II, Matta.**

**Name of the Project: - ADP No. 2201-210423 (Financial Year 2022-23)**

 **Construction, Improvement and Extension of Jinkikhel, Azikhel & Matorizi Irrigation Channel District Swat.**

**Sub Work: CANAL REHAB/2021/PACKAGE-I**

2.1 Name of the Borrower/Source of Financing/Funding Agency:

*Provincial Govt: through ADP.*

8.1 Time limit for clarification:

*Maximum 01 day before opening of tender.*

10.1 Bid language:

*English*

11.1 (b) Prequalification Information to be updated:

*Enlistment with Public Works Departments KP having valid E-bidding system login/password, Registration with PEC in the relevant category (as per NIT) and financial limit, Registration with KPRA (As per Bid Solicitation Documents) and other details as provided in Technical Qualification Criteria.*

11.1(c) Furnish Technical Proposal:

The bidder may submit a technical proposal in sufficient detail to demonstrate the adequacy of the bid in meeting requirements for timely completion of the Works.

 **BD-3**

13.1 *Bidders to quote entirely in Pak. Rupees on above/below premium on E-bidding system for each sub work separately*

14.1 Period of Bid Validity:

*120 days*

15.1 Amount of Bid Security:

Additional Bid Security furnished in accordance with KPPRA Notification No. S.R.O. (14)/Vol: 1-24/2021-22: Dated Peshawar, the 10th May 2022 /6058-71 as clarified in the NIT/BSD. and Bid Security @2% of the Engineer Estimate would be accomplished with the bid.

17.1 Venue, time, and date of the pre-Bid meeting:

*Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.*

*Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)*

18.4 Number of copies of the Bid to be completed and returned:

 *Technical Proposal ( One original + Financial Proposal (One Original)*

19.2(a) Procuring Entity's address for the purpose of Bid submission:

*Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.*

*Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)*

19.2(b) Name and Number of the Contact: 091-9212123

20.1(a) Deadline for submission of bids:

*As per NIT*

**BD-4**

23.1 Venue, time, and date of Bid opening:

*`Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.*

*Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)*

32.1 Standard form and amount of Performance Security acceptable to the Procuring Entity:

*(As per KPPRA Rules 2014).*

**FORM OF BID**

**AND**

**APPENDICES TO BID**

**-1**

**FORM OF BID**

Bid Reference No. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

NIT No. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date of Opening No. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Work No. as per NIT. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

To:

 Chief Engineer (North),

 Irrigation Department,

 Warsak Road Peshawar.

Gentleman,

1. Having examined the Bidding Documents including Instructions to Bidders, Bidding

Data, Conditions of Contract. Specifications, Drawings and Bill of Quantities and

Addenda Nos. for the execution of the above-named Works, we, the undersigned, offer to execute and complete such Works and remedy any defects therein in conformity with the Conditions of Contract. Specifications, Drawings, Bill of Quantities and Addenda for the sum of Rs. (Rupees) or such.

other sum as may be ascertained in accordance with the said conditions.

1. We understand that all the Appendices attached hereto form part of this Bid.
2. As security for due performance of the undertakings and obligations of this Bid, we

submit herewith a Bid Security in the amount of Rupees

|  |  |  |
| --- | --- | --- |
| (Rs. |  | ) Drawn in your favor or made payable to you and |
| valid for a period of |  |  | days beginning from the date Bids are opened. |

1. We undertake, if our Bid is accepted, to commence the Works and to complete the whole of the Works comprised in the Contract within the time stated in Appendix-A to Bid.

5. We agree to abide by this Bid for the period of days from the date fixed for

receiving the same and it shall remain binding upon us and may be accepted at any time before the expiration of that period.

1. Unless and until a formal Agreement is prepared and executed, this Bid, together with your written acceptance thereof, shall constitute a binding contract between us.
2. We do hereby declare that the Bid is made without any collusion, comparison of figures or arrangement with any other bidder for the Works.

**FB-2**

1. We understand that you are not bound to accept the lowest or any Bid you may receive.

Dated this day of 20

Signature:

in the capacity of duly authorized to sign Bids for and on behalf of

(Name of Bidder in Block Capitals)

(Seal)

Address:

Witness:

Signature:

Name:

Address.

Occupation

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | **BA-1** |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | **Appendix-A to Bid** |
|  |  |  | **SPECIAL STIPULATIONS** |  |  |  |  |  |  |  |
|  |  |  |  | **Clause** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | **Conditions of Contract** |  |  |  |  |  |  |  |
| 1. | Engineer’s Authority to issue Variation in | 2.1 |  | 15% of the Contract price stated in the letter of Acceptance. |  |
|  | Emergency |  |  |  |
| 2. | Amount of Performance Security | IB.32 |  | 10% of the approved bid cost as per LoA. |  |
| 3. | Time for Furnishing Program | 14.1 |  | Within 45 days from the date of receipt of |  |
|  |  |  |  |  |  |  | Letter of Acceptance. |  |  |  |  |
| 4. | Minimum amount of Third Party Insurance | 23.2  |  | Not Applicable |  |
|  |  |  |  |  |  |  |  |  |  |
| 5. | Time for Commencement | 41.1 | Within 07 day from the date of receipt of Engineer’s Notice to Commence after signing of Contract Agreement. |  |
| 6. | Time for Completion | 43.1 | 30 Months |  |
| 7. | a) | Amount of Liquidated Damages | 47.1 |  | Rs. 0.05% of E/C for each day of delay in completion of the Works subject to a maximum of 10% of Contract price stated in the Letter of Acceptance. |  |
|  |  |  |  |  |  |  |  |
|  | b) Amount of Bonus | 47.3 |  N/A |  |
| 8. | Defects Liability Period | 49.1 |  | 90 days from the effective date of Taking Over Certificate. |  |
| 9. | Percentage of Retention Money | 60.2 |  | 8 % of the amount of Interim Payment |  |
| 10. | Limit of Retention Money | 60.2 | [5 %]4 of Contract Price stated in the Letter of acceptance. |  |
| 11. | Minimum amount of Interim Payment Certificates (Running Bills) | 60.2 |  | Rs. 3 M (No limit within contract cost, as per available funds, work importance & work done |  |
| 12 | Time of Payment from delivery of Engineer’s | 60.10 |  | After release of funds and verification of work as per specification and due consideration of other works in the head and importance of each work (DDO Decision)  |  |
|  | Interim Payment Certificate to the Procuring |  |  |  |
| 13 | Mobilization Advance [\* (Interest Free) ]5 | 60.12 | 10% of the Contract Cost. |  |

**BB-1**

**Appendix-B to Bid**

**FOREIGN CURRENCY REQUIREMENTS**

**(NOT APPLICABLE)**

1. The Bidder may indicate herein below his requirements of foreign currency (if any), with reference to various inputs to the Works.
2. Foreign Currency Requirement as percentage of the Bid Price excluding Provisional

Sums %.

1. Table of Exchange Rates



|  |  |
| --- | --- |
| **Unit of Currency** | **Equivalent in Pak. Rupees** |
| Australian Dollar | -------------------------- |
| Euro | -------------------------- |
| Japanese Yen | -------------------------- |
| U.K. Pound | -------------------------- |
| U.S. Dollars | -------------------------- |
| --------------------------- | -------------------------- |
| --------------------------- | -------------------------- |

**BC-1**

**Appendix-C To Bid**

**PRICE ADJUSTMENT UNDER CLAUSE 70**

**OF CONDITIONS OF CONTRACT**

The source of indices and the weightages or coefficients for use in the adjustment formula under Clause 70 shall be as follows:

(To be filled by the Procuring Entity).

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Cost | Description | Weightages | Applicable index |  |
| Element |  |  |  |  |  |
| 1 | 2 | 3 |  |  | 4 |
| (i) | Fixed Portion | 0.25 |  |  |  |
| (ii) | Local LabourSkilledUnskillèd | 0.120.17 | Government | of | Pakistan (GP) |
|  |  |  | Federal Bureau of Statistics (FBS) |
|  |  |  | Monthly Statistical Bulletin. |
| (iii) | Cement – in bags | 0.10 | “ | “ | “ |
| (iv) | Reinforcing Steel | 0.22 | “ | “ | “ |
| (v) | High Speed Diesel (HSD) | 0.14 | “ | “ | “ |
|  | Total | 1.000 |  |  |  |

**Notes:**

1. Indices for “(ii)” to “(vii)” are taken from the Government of Pakistan Federal Bureau of Statistics, Monthly Statistical Bulletin. The base cost indices or prices shall be those applying 28 days prior to the latest day for submission of bids. Current indices or prices shall be those applying 28 days prior to the last day of the billing period.
2. Any fluctuation in the indices or prices of materials other than those given above shall not be subject to adjustment of the Contract Price.
3. Fixed portion shown here is for typical road project, Procuring Entity to determine the weightage of Fixed Portion considering only those cost elements having cost impact of seven (7) percent or more on his specific project.

(Procuring Entity’s using this price adjustment provisions may add or delete any elements as deemed appropriate to the project.)

**BILL OF QUANTITIES**

**BD-1**

**Appendix-D to Bid**

**BILL OF QUANTITIES**

1. **Preamble**
2. The Bill of Quantities shall be read in conjunction with the Conditions of Contract, Specifications and Drawings, if any.
3. The quantities given in the Bill of Quantities are estimated and provisional, and are given to provide a common basis for bidding. The basis of payment will be the actual quantities of work executed and measured by the Contractor and verified by the Engineer and valued at the rates and prices entered in the priced Bill of Quantities, where applicable, and otherwise at such rates and prices as the Engineer may fix as per the Contract.
4. The rates/premiums and prices entered in the priced Bill of Quantities shall, except insofar as it is otherwise provided under the Contract include all costs of Contractor’s plant, labor, supervision, materials, execution, insurance, profit, taxes and duties, together with.
5. A rate/premium or price shall be entered against each item in the priced Bill of Quantities, whether quantities are stated or not. Unit rates must be offered in two decimal places for an item. In case the bidder quotes rates for an item in more than two decimal places, the same shall be considered upto two significant decimal places for evaluation purposes. The cost of items against which the Contractor will have failed to enter a rate or price shall be deemed to be covered by other rates and prices entered in the Bill of Quantities.
6. The whole cost of complying with the provisions of the Contract shall be included in the items provided in the priced Bill of Quantities, and where no items are provided, the cost shall be deemed to be distributed among the rates and prices entered for the related items of the Works.
7. General directions and description of work and materials are not necessarily repeated nor summarized in the Bill of Quantities. References to the relevant sections of the Bidding Documents shall be made before entering prices against each item in the priced Bill of Quantities.
8. Provisional sums included and so designated in the Bill of Quantities shall be expended in whole or in part at the direction and discretion of the Engineer in accordance with Sub-Clause 58.2 of Part I, General Conditions of Contract.

**BD-2**

**Appendix-D to Bid**

**BILL OF QUANTITIES**

THE BOQ SHALL BE FILLED ONLINE ON IRRIGATION DEPARTMENT WEBSITE, THE PROCURING ENTITY SHALL NOT BE LIABLE FOR THE ERRORS/MALFUNCTIONS OF THE E-BIDDING SYSTEM, LOSS OR NON-PROVISION OF EBIDDING SYSTEM LOGIN & PASSWORD <http://www.irrigation.gkp.pk> OR <http://www.irrigation.gkp.pk/tenders.php>

**BE-1**

**Appendix-E to Bid**

**PROPOSED CONSTRUCTION SCHEDULE**

The Works may be completed on or before the date stated in Appendix-A to Bid. The Bidder may provide as Appendix-E to Bid, the Construction Schedule in the bar chart (CPM, PERT or any other to be specified herein) showing the sequence of work items and the period of time during which he proposes to complete each work item in such a manner that his proposed program for

completion of the whole of the Works and parts of the Works may meet Procuring Entity’s completion targets in days noted below and counted from the date of receipt of Engineer’s Notice to Commence (Attach sheets as required for the specified form of Construction Schedule):

|  |  |
| --- | --- |
| **Description** | **Time for Completion** |
|  |  |  |  |  |  |  |
| a) | Whole Works |  |  |  | days |
| b) | Part-A |  |  |  | days |
| c) | Part-B |  |  |  | days |
| d) |  |  |  |  |  | days |
| e) |  |  |  |  |  | days |

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Seal: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Dated: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**BF-1**

**Appendix-F to Bid**

**METHOD OF PERFORMING THE WORK**

The Bidder may submit a narrative outlining the method of performing the Work.

The narrative should indicate in detail and include but not be limited to:

1. Organization Chart indicating head office and field office personnel involved in management and supervision, engineering, equipment maintenance and purchasing.
2. Mobilization in Pakistan, the type of facilities including personnel accommodation, office accommodation, provision for maintenance and for storage, communications, security and other services to be used.
3. The method of executing the Works, the procedures for installation of equipment and machinery and transportation of equipment and materials to the site.
4. The bidder work at site will be executed through a PEC registered Engineer.

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Seal: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Dated: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**BG-1**

**Appendix-G to Bid**

**LIST OF MAJOR EQUIPMENT – RELATED ITEMS**

The Bidder may provide on Sheet 2 of this Appendix a list of all major equipment and related items, under separate heading for items owned, to be purchased or to be arranged on lease by him to carry out the Works. The information shall include make, type, capacity, and anticipated period of utilization for all equipment which shall be in sufficient detail to demonstrate fully that the equipment will meet all requirements of the Specifications.

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Seal: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Dated: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**BG-2**

**Appendix-G to Bid**

**LIST OF MAJOR EQUIPMENT**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Owned** | **Description of Unit** | **Capacity** | **Condition** | **Present** | **Date of** | **Period of** |
| **Purchased** | **(Make, Model,** | **HP Rating** |  | **Location or** | **Delivery at** | **Work on** |
| **or Leased** | **Year)** |  |  | **Source** | **Site** | **Project** |
| **1** |  | **2** | **3** | **4** | **5** | **6** | **7** |
| a. Owned |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
| b. To | be |  |  |  |  |  |  |
| Purchased |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
| c. To | be |  |  |  |  |  |  |
| arranged |  |  |  |  |  |  |
| on Lease |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

Note: Machinery for the construction works shall be obtained firstly from the Mechanical Irrigation Division. In case of non-availability, NOC from that office shall be obtained.

**BJ-1**

**Appendix-J to Bid**

**ESTIMATED PROGRESS PAYMENTS**

(SUB JECT TO AVAILIBILITY OF FUNDS, WORK DONE, IMPORTANCE)

Bidder’ estimate of the value of work which would be executed by him during each of the periods stated below, based on his Program of the Works and the Rates in the Bill of Quantities, expressed in thousands of Pakistani Rupees:

|  |  |
| --- | --- |
| **Quarter/ Year/ Period** |  **Amounts (1,000 Rs.)** |
| 1st quarter |  |
| 2nd Quarter |  |
| 3rd Quarter |  |
| 4th Quarter |  |
| 5th Quarter |  |
| 6th Quarter |  |
| 7th Quarter |  |
| 8th Quarter |  |
| 9th Quarter |  |
| 10th Quarter |  |
| Bid Price |  |

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Seal: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Dated: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**BK-1**

**Appendix-K to Bid**

**ORGANIZATION CHART**

**FOR THE**

**SUPERVISORY STAFF AND LABOUR**

**Appendix-L to Bid**

**(INTEGRITY PACT)**

**DECLARATION OF FEES, COMMISSION AND BROKERAGE ETC. PAID BY THE SUPPLIERS OF GOODS, SERVICES & WORKS IN CONTRACTS WORTH RS. 10.00 MILLION OR MORE**

|  |  |
| --- | --- |
| Contract No. | Dated |
|  |  |  |  |  |  |
| Contract Value: |  |  |  |
| Contract Title: |  |  |  |

………………………………… [name of Supplier] hereby declares that it has not obtained

or induced the procurement of any contract, right, interest, privilege or other obligation or benefit from Government of Pakistan (GoP) or any administrative subdivision or agency thereof or any other entity owned or controlled by GoP through any corrupt business practice.

Without limiting the generality of the foregoing, [name of Supplier] represents and warrants that it has fully declared the brokerage, commission, fees etc. paid or payable to anyone and not given or agreed to give and shall not give or agree to give to anyone within or outside Pakistan either directly or indirectly through any natural or juridical person, including its affiliate, agent, associate, broker, consultant, director, promoter, shareholder, sponsor or

subsidiary, any commission, gratification, bribe, finder’s fee or kickback, whether described as consultation fee or otherwise, with the object of obtaining or inducing the procurement of a contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP, except that which has been expressly declared pursuant hereto.

[name of Supplier] certifies that it has made and will make full disclosure of all agreements and arrangements with all persons in respect of or related to the transaction with GoP and has not taken any action or will not take any action to circumvent the above declaration, representation or warranty.

[name of Supplier] accepts full responsibility and strict liability for making any false declaration, not making full disclosure, misrepresenting facts or taking any action likely to defeat the purpose of this declaration, representation and warranty. It agrees that any contract, right, interest, privilege or other obligation or benefit obtained or procured as aforesaid shall, without prejudice to any other rights and remedies available to GoP under any law, contract or other instrument, be voidable at the option of GoP.

Notwithstanding any rights and remedies exercised by GoP in this regard, [name of Supplier] agrees to indemnify GoP for any loss or damage incurred by it on account of its corrupt business practices and further pay compensation to GoP in an amount equivalent to ten time the sum of any commission, gratification, bribe, finder’s fee or kickback given by [name of Supplier] as aforesaid for the purpose of obtaining or inducing the procurement of any contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP.

Name of Buyer: ………………

Signature: ……………………

[Seal]

Name of Seller/Supplier: …………

Signature: …………………………

[Seal]

**FORMS**

**BID SECURITY**

**PERFORMANCE SECURITY**

**CONTRACT AGREEMENT**

**MOBILIZATION ADVANCE GUARANTEE/BOND**

**BS-1**

**BID SECURITY**

(**Bank Guarantee)**

Security Executed on

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (Date) |  |  |  |
| Name of Surety (Bank) with Address: |  |  |  |  |  |  |
|  |  |  | (Scheduled Bank in Pakistan) |  |  |  |
| Name of Principal (Bidder) with Address |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Penal Sum of Security Rupees . |  |  | (Rs. |  | ) |
| Bid Reference No. |  |  |  |  |  |  |  |

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Bid and at the request of the said Principal (Bidder) we, the Surety above named, are held and firmly bound unto

(hereinafter called the 'Procuring Entity') in the sum stated above for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Bidder has

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| submitted the accompanying Bid dated | for Bid No. |  | For | (Particulars |
| of Bid) to the said Procuring Entity; and |  |  |  |  |  |  |

WHEREAS, the Procuring Entity has required as a condition for considering said Bid that the Bidder furnishes a Bid Security in the above said sum from a Scheduled Bank in

Pakistan or from a foreign bank duly counter-guaranteed by a Scheduled Bank in

Pakistan, to the Procuring Entity, conditioned as under:

1. that the Bid Security shall remain in force up to and including the date 28 days after the deadline for validity of bids as stated in the Instructions to Bidders or as it may be extended by the Procuring Entity, notice of which extension(s) to the Surety is hereby waived;
2. that the Bid Security of unsuccessful Bidders will be returned by the Procuring Entity after expiry of its validity or upon signing of the Contract Agreement; and
3. that in the event of failure of the successful Bidder to execute the proposed Contract Agreement for such work and furnish the required Performance Security, the entire said sum be paid immediately to the said Procuring Entity pursuant to Clause 15.6 of the Instruction to Bidders for the successful Bidder's failure to perform.

NOW THEREFORE, if the successful Bidder shall, within the period specified therefor, on the prescribed form presented to him for signature enter into a formal Contract with the said Procuring Entity in accordance with his Bid as accepted and furnish within twenty eight (28) days of his being requested to do so, a Performance Security with good and sufficient surety, as may be required, upon the form prescribed by the said Procuring Entity for the faithful performance and proper fulfillment of the said Contract or in the event of non-withdrawal of the said Bid within the time specified for its validity then this obligation shall be void and of no effect, but otherwise to remain in full force and effect.

**BS-2**

PROVIDED THAT the Surety shall forthwith pay the Procuring Entity the said sum upon first written demand of the Procuring Entity (without cavil or argument) and without requiring the Procuring Entity to prove or to show grounds or reasons for such demand, notice of which shall be sent by the Procuring Entity by registered post duly addressed to the Surety at its address given above.

PROVIDED ALSO THAT the Procuring Entity shall be the sole and final judge for deciding whether the Principal (Bidder) has duly performed his obligations to sign the Contract Agreement and to furnish the requisite Performance Security within the time stated above, or has defaulted in fulfilling said requirements and the Surety shall pay without objection the said sum upon demand from the Procuring Entity forthwith and without any reference to the Principal (Bidder) or any other person.

IN WITNESS WHEREOF, the above bounden Surety has executed the instrument under its seal on the date indicated above, the name and seal of the Surety being hereto affixed and these presents duly signed by its undersigned representative pursuant to authority of its governing body.

SURETY (Bank)

|  |  |  |  |
| --- | --- | --- | --- |
| WITNESS: |  | Signature |  |
| 1. |  |  |  | Name |  |
|  |  |  |  | Title |  |
|  | Corporate Secretary (Seal) |  | Corporate Guarantor (Seal) |
| 2. |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | Name, Title & Address |  |  |  |  |  |

**PS-1**

**FORM OF PERFORMANCE SECURITY**

**(Bank Guarantee)**

Guarantee No.

Executed on

Expiry date

[Letter by the Guarantor to the Procuring

Entity]

Name of Guarantor (Bank) with address:

(Scheduled Bank in Pakistan)

Name of Principal (Contractor) with address:

Penal Sum of Security (express in words and figures)

Letter of Acceptance No. Dated

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Bidding Documents and above said Letter of Acceptance (hereinafter called the Documents) and at the request of the said Principal we, the Guarantor above named, are held and firmly bound unto

the (hereinafter called the Procuring Entity) in the penal sum of the amount stated above for the payment of which sum well and truly to be made to the said Procuring Entity, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Principal has

Accepted The Procuring Entity's above said Letter of Acceptance for (Name of Contract)

For the. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(Name of Project). \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

NOW THEREFORE, if the Principal (Contractor) shall well and truly perform and fulfill all the undertakings, covenants, terms and conditions of the said Documents during the original terms of the said Documents and any extensions thereof that may be granted by the Procuring Entity, with or without notice to the Guarantor, which notice is, hereby, waived and shall also well and truly perform and fulfill all the undertakings, covenants terms and conditions of the Contract and of any and all modifications of said Documents that may hereafter be made, notice of which modifications to the Guarantor being hereby waived, then, this obligation to be void; otherwise to remain in full force and virtue till all requirements of Clause 49, Defects Liability, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a condition of any liability attaching to us under this Guarantee that the claim for payment in writing shall be received by us within the validity period of this Guarantee, failing which we shall be discharged of our liability, if any, under this Guarantee.

|  |  |  |
| --- | --- | --- |
|  |  | **PS-2** |
| We, |  | (the Guarantor), waiving all objections and |

defenses under the Contract, do hereby irrevocably and independently guarantee to pay to the Procuring Entity without delay upon the Procuring Entity's first written demand without cavil or arguments and without requiring the Procuring Entity to prove or to show grounds or reasons for such demand any sum or sums up to the amount stated above, against the Procuring Entity's written declaration that the Principal has refused or failed to perform the obligations under the Contract which payment will be effected by the Guarantor to Procuring Entity’s designated Bank & Account Number.

PROVIDED ALSO THAT the Procuring Entity shall be the sole and final judge for deciding whether the Principal (Contractor) has duly performed his obligations under the Contract or has defaulted in fulfilling said obligations and the Guarantor shall pay without objection any sum or sums up to the amount stated above upon first written demand from the Procuring Entity forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above-bounden Guarantor has executed this Instrument under its seal on the date indicated above, the name and corporate seal of the Guarantor being hereto affixed and these presents duly signed by its undersigned representative, pursuant to authority of its governing body.

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Guarantor (Bank) |  |
| Witness: |  |  |  |  |  |  |
| 1. |  |  |  |  | Signature |  |
|  |  |  |  |  | Name |  |
|  |  | Corporate Secretary (Seal) |  |  |  |  |  |  |
|  |  |  |  |  | Title |  |
| 2. |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  | Name, Title & Address |  |  | Corporate Guarantor (Seal) |  |

**CA-1**

**FORM OF CONTRACT AGREEMENT**

THIS CONTRACT AGREEMENT (hereinafter called the “Agreement”) made on the

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | day | of | (month) |  | 20 |  |  | between |
| * 1. Chief Engineer (North) Irrigation Department Peshawar through Executive Engineer, Swat Irrigation Division-II, Matta.
 |
| (hereafter | called | the | “Procuring Entity”) | Of | The | one |  | part |

and\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ (hereafter called the “Contractor”) of the other part.

WHEREAS the Procuring Entity is desirous that certain Works,

should be executed by the Contractor and has accepted a Bid by the Contractor for the execution and completion of such Works and the remedying of any defects therein.

NOW this Agreement witnessed as follows:

1. In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to.
2. The following documents after incorporating addenda, if any, except those parts relating to Instructions to Bidders shall be deemed to form and be read and construed as part of this Agreement, viz:
	1. The Contract Agreement;
	2. The Letter of Acceptance;
	3. The completed Form of Bid;
	4. Special Stipulations (Appendix-A to Bid);
	5. The Particular Conditions of Contract – Part II;
	6. The General Conditions – Part I;
	7. The priced Bill of Quantities (Appendix-D to Bid);
	8. The completed Appendices to Bid (B, C, E to L);
	9. The Drawings;
	10. The Specifications.
	11. (any other)
3. In consideration of the payments to be made by the Procuring Entity to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Procuring Entity to execute and complete the Works and remedy defects therein in conformity and in all respects with the provisions of the Contract.

|  |  |
| --- | --- |
| 4. | The Procuring Entity hereby covenants to pay the Contractor, in consideration |
|  | of the execution and completion of the Works as per provisions of the Contract, the |

Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

**CA-2**

IN WITNESS WHEREOF the parties hereto have caused this Agreement to be executed on the day, month and year first before written in accordance with their respective laws.

|  |  |  |
| --- | --- | --- |
| Signature of the Contactor |  | Signature of Procuring Entity |
|  |  |  |  |
| (Seal) |  | (Seal) |

Signed, Sealed and Delivered in the presence of:

Witness: Witness:

(Name, Title and Address) (Name, Title and Address)

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | **MG-1** |
|  |  |  |  |  | **MOBILIZATION ADVANCE GUARANTEE** |
| Guarantee No. |  |  |  |  | Date |  |  |
| WHEREAS |  |  |  | (hereinafter called the 'Procuring Entity') has entered into a |
| Contract for |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | (Particulars of Contract) |
| with |  |  | (hereinafter called the "Contractor'). |

AND WHEREAS, the Procuring Entity has agreed to advance to the Contractor, at the

Contractor's request, an amount of Rupees (Rs) which amount shall be advanced to the Contractor as per provisions of the Contract.

AND WHEREAS, the Procuring Entity has asked the Contractor to furnish Guarantee to secure the mobilization advance for the performance of his obligations under the said Contract.

AND WHEREAS,

(Scheduled Bank in Pakistan acceptable to the Procuring Entity) (hereinafter called the “Guarantor”) at the request of the Contractor and in consideration of the Procuring Entity agreeing to make the above advance to the Contractor, has agreed to furnish the

said Guarantee.

NOW, THEREFORE, the Guarantor hereby guarantees that the Contractor shall use the advance for the purpose of above mentioned Contract and if he fails and commits default in fulfillment of any of his obligations for which the advance payment is made, the Guarantor shall be liable to the Procuring Entity for payment not exceeding the aforementioned amount.

Notice in writing of any default, of which the Procuring Entity shall be the sole and final judge, on the part of the Contractor, shall be given by the Procuring Entity to the Guarantor, and on such first written demand, payment shall be made by the Guarantor of all sums then due under this Guarantee without any reference to the Contractor and without any objection.

This Guarantee shall remain in force until the advance is fully adjusted against payments from

The Interim Payment Certificates of the Contractor or until whichever is earlier. \_\_\_\_\_\_\_\_\_\_\_\_\_\_

(Date) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

The Guarantor's liability under this Guarantee shall not in any case exceed the sum of Rupees

(Rs ).

This Guarantee shall remain valid up to the aforesaid date and shall be null and void after the aforesaid date or earlier if the advance made to the Contractor is fully adjusted against payments from Interim Payment Certificates of the Contractor provided that the Guarantor agrees that the aforesaid period of validity shall be deemed to be extended if on the above mentioned date the advance payment is not fully adjusted.

**MG-2**

GUARANTOR (BANK)

1. Signature
2. Name
3. Title

WITNESS

1.

Corporate Secretary (Seal)

2.

(Name Title & Address) Corporate Guarantor(Seal)

**Copies of the FIDIC Conditions of Contract can be obtained by the bidder from: FIDIC Secretariat P.O. Box 86 1000 Lausanne 12 Switzerland e-mail:** **fidic.pub@fidic.org** **– FIDIC.org/bookshop**

**(N/A)**



**FEDERATION INTERNATIONAL DES INGENIEURS-CONSEILS**

**CONDITIONS OF CONTRACT FOR WORKS OF CIVIL ENGINEERING CONSTRUCTION**

**PART I GENERAL CONDITIONS**

**WITH FORMS OF TENDER AND AGREEMENT**

**(N/A)**

FOURTH EDITION 1987

Reprinted 1988 with editorial amendments

Reprinted in 1992 with further amendments

Copies of the FIDIC Conditions of Contract 4th Edition, 1987 reprinted in 1992 with further amendments can be obtained from:

FIDIC SECRETARIAT

P.O BOX NO. 86

1000 Lausanne 12

Switzerland

e-mail fidic.pub@fidic.org-FIDIC org/bookshop

|  |  |  |
| --- | --- | --- |
|  | **TABLE OF CONTENTS** |  |
|  | **PART II - PARTICULAR CONDITIONS OF CONTRACT** |  |
| **Clause** | **Title** | **Page** |
| 1.1 | Definitions | 73 |
| 2.1 | Engineer’s Duties and Authority | 73 |
| 2.2 | Engineer’s Representative | 75 |
| 2.7 | Engineer Not Liable | 75 |
| 2.8 | Replacement of the Engineer | 75 |
| 5.1 | Language(s) and Law | 76 |
| 5.2 | Priority of Contract Documents | 76 |
| 6.6 | Shop Drawings | 77 |
| 6.7 | As-Built Drawings | 77 |
| 10.1 | Performance Security | 77 |
| 10.4 | Performance Security Binding on Variations and Changes | 79 |
| 14.1 | Program to be Submitted | 79 |
| 14.3 | Cash Flow Estimate to be Submitted | 79 |
| 14.5 | Detailed Program and Monthly Progress Report | 79 |
| 15.2 | Language Ability of Contractor’s Representative | 80 |
| 15.3 | Contractor’s Representative | 80 |
| 16.3 | Language Ability of Superintending Staff of Contractor | 80 |
| 16.4 | Employment of Local Personnel | 81 |
| 19.3 | Safety Precautions | 81 |
| 19.4 | Lighting Works at Night | 81 |
| 20.4 | Procuring Entity’s Risks | 81 |
| 21.1 | Insurance of Works and Contractor’s Equipment | 82 |
| 21.4 | Exclusions | 83 |
| 25.5 | Insurance Company | 83 |
| 31.3 | Co-operation with Other Contractors | 83 |
| 34.2 | Rates of Wages and Conditions of Labour | 83 |
| 34.3 | Employment of Persons in the Service of Others | 83 |
| 34.4 | Housing for Labour | 84 |
| 34.5 | Health and Safety | 84 |
| 34.6 | Epidemics | 84 |
| 34.7 | Supply of Water | 84 |
| 34.8 | Alcoholic Liquor or Drugs | 84 |
| 34.9 | Arms and Ammunition | 84 |
| 34.10 | Festivals and Religious Customs | 84 |
| 34.11 | Disorderly Conduct | 85 |
| 34.12 | Compliance by Subcontractors | 85 |
| 35.2 | Records of Safety and Health | 85 |
| 35.3 | Reporting of Accidents | 85 |
| 36.6 | Use of Pakistani Materials and Services | 85 |
| 41.1 | Commencement of Works | 85 |
| 47.3 | Bonus for Early Completion of Works | 86 |
| 48.2 | Taking Over of Sections or Parts | 86 |
| 51.2 | Instructions for Variations | 86 |

|  |  |  |
| --- | --- | --- |
|  | **TABLE OF CONTENTS** |  |
|  | **PART II - PARTICULAR CONDITIONS OF CONTRACT** |  |
| **Clause** | **Title** | **Page** |
| 52.1 | Valuation of Variations | 86 |
| 53.4 | Failure to Comply | 86 |
| 54.3 | Customs Clearance | 86 |
| 54.5 | Conditions of Hire of Contractor’s Equipment | 86 |
| 59.4 | Payments to Nominated Sub-contractors | 87 |
| 59.5 | Evidence of Payments | 87 |
| 60.1 | Monthly Statements | 88 |
| 60.2 | Monthly Payments | 88 |
| 60.10 | Time for Payment | 88 |
| 60.11 | Secured Advance on Materials | 88 |
| 60.11 | Financial Assistance to Contractor | 89 |
| 63.1 | Default of Contractor | 90 |
| 65.2 | Special Risks | 90 |
| 67.3 | Arbitration | 91 |
| 68.1 | Notice to Contractor | 91 |
| 68.2 | Notice to Procuring Entity and Engineer | 91 |
| 70.1 | Increase or Decrease of Cost | 92 |
| 73.1 | Payment of Income Tax | 92 |
| 73.2 | Customs Duty & Taxes | 92 |
| 74.1 | Integrity Pact | 92 |
| 75.1 | Termination of Contract for Procuring Entity’s Convenience | 93 |
| 76.1 | Liability of Contractor | 93 |
| 77.1 | Joint and Several Liability | 93 |
| 78.1 | Details to be Confidential | 93 |

**PART II - PARTICULAR CONDITIONS OF CONTRACT (Mandatory Provisions not to be Amended / Substituted except as instructed by KPPRA)**

**1.1** **Definitions** (a) (i) The Procuring Entity is **Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.**

**Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)** (a) (iv) The Engineer is **Resident Engineer/Project Manager of supervisory Consultants to be hired for the project.**

*House No. 1 Near Apara Market opposite canal Road university town peshawar Phone No. 091-5840334, Email: peskpk@yahoo.com*

**,** or any other competent person appointed by the Procuring Entity, and notified to the Contractor, to act in replacement of the Engineer. Provided always that except in cases of professional misconduct, the outgoing Engineers is to formulate his certifications/ recommendations in relation to all outstanding matters, disputes and claims relating to the execution of the Works during his tenure.

The following paragraph is added:

(a)(vi) “Bidder or Tenderer” means any person or persons, company, corporation, firm or joint venture submitting a Bid or Tender.

(b)(v) The following is added at the end of the paragraph:

The word “Tender” is synonymous with “Bid” and the word “Tender Documents” with “Bidding Documents”.

The following paragraph is added:

(b)(ix) “Program” means the program to be submitted by the Contractor in accordance with Sub-Clause 14.1 and any approved revisions thereto.

(e)(i) The text is deleted and substituted with the following:

“Contract Price” means the sum stated in the Letter of Acceptance as payable to the Contractor for the execution and completion of the Works subject to such additions thereto or deductions therefrom as may be made and remedying of any defects therein in accordance with the provisions of the Contract.

2.1 Engineer's Duties and Authority

With reference to Sub-Clause 2.1(b), the following provisions shall also apply;

The Engineer shall obtain the specific approval of the Procuring Entity before carrying out his duties in accordance with the following Clauses:

1. Consenting to the sub-letting of any part of the Works under Sub-Clause 4.1

“Subcontracting.”

1. Certifying additional cost determined under Sub-Clause 12.2 “Not Foreseeable Physical Obstructions or Conditions”.
2. Any action under Clause 10 “Performance Security” and Clauses 21,23,24 & 25 “Insurance” of sorts.
3. Any action under Clause 40 “Suspension”.
4. Any action under Clause 44 “Extension of Time for Completion”.
5. Any action under Clause 47 “Liquidated Damages for Delay” or Payment of

Bonus for Early Completion of Works (PCC Sub-Clause 47.3).

1. Issuance of “Taking Over Certificate” under Clause 48.
2. Issuing a Variation Order under Clause 51, except:
	1. in an emergency\* situation, as stated here below, or
	2. if such variation would increase the Contract Price by less than the amount stated in the Appendix-A to Bid.
3. Fixing rates or prices under Clause 52.
4. Extra payment as a result of Contractor’s claims under Clause 53.
5. Release of Retention Money to the Contractor under Sub-Clause 60.3

“Payment of Retention Money”.

1. Issuance of “Final Payment Certificate” under Sub-Clause 60.8.
2. Issuance of “Defect Liability Certificate” under Sub-Clause 62.1.
3. ~~Any change in the ratios of Contract currency proportions and payments thereof under Clause 72 “Currency and Rate of Exchange”.~~

(Note: NOT APPLICABLE)

(If in the opinion of the Engineer an emergency occurs affecting the safety of life or of the Works or of adjoining property, the Engineer may, without relieving the Contractor of any of his duties and responsibilities under the Contract, instruct the Contractor to execute all such work or to do all such things as may, in the opinion of the Engineer, be necessary to abate or reduce the risk. The Contractor shall forthwith comply with any such instruction of the Engineer. The Engineer may determine an addition to the Contract Price, in respect of such instruction, in accordance with Clause 52 and shall notify the Contractor accordingly, with a copy to the Procuring Entity.) However, responsibility of restoring damages to ongoing work will be within the contract price and liability of the contracto

**2.2** **Engineer’s Representative**

The following paragraph is added:

The Procuring Entity shall ensure that the Engineer’s Representative is a Sub Divisional Officer or superior, posted by the competent authority (GOP).

The following Sub-Clauses 2.7 and 2.8 are added:

**2.7** **Engineer Not Liable**

Approval, reviews and inspection by the Engineer of any part of the Works does not relieve the Contractor from his sole responsibility and liability for the supply of materials, plant and equipment for construction of the Works and their parts in accordance with the Contract and neither the Engineer's authority to act nor any decision made by him in good faith as provided for under the Contract whether to exercise or not to exercise such authority shall give rise to any duty or responsibility of the Engineer to the Contractor, any Subcontractor, any of their representatives or employees or any other person performing any portion of the Works.

**2.8** **Replacement of the Engineer**

“If the Procuring Entity intends to replace the Engineer, the Procuring Entity shall, not less than 14 days before the intended date of replacement, give notice to the Contractor, of the name, address and relevant experience of the intended replacement Engineer. The Procuring Entity shall not replace the Engineer with a person against whom the Contractor raises reasonable objection by notice to the Procuring Entity, with supporting particulars.”

**5.1** **Language(s) and Law**

(a) The Contract Documents, shall be drawn up in the English language.

(b) The Contract shall be subject to the Laws of Islamic Republic of Pakistan.

**5.2** **Priority of Contract Documents**

The documents listed at (1) to (6) of the Sub-Clause are deleted and substituted with the following:

1. The Contract Agreement (if completed);
2. The Letter of Acceptance;
3. The completed Form of Bid;
4. Special Stipulations (Appendix-A to Bid);
5. The Particular Conditions of Contract – Part II;
6. The General Conditions – Part I;
7. The priced Bill of Quantities (Appendix-D to Bid);
8. The completed Appendices to Bid (B, C, E to L);
9. The Drawings;
10. The Specifications; and
11. (any other).

In case of discrepancies between drawings, those of larger scale shall govern unless they are superseded by a drawing of later date regardless of scale. All Drawings and Specifications shall be interpreted in conformity with the Contract and these Conditions. Addendum, if any, shall be deemed to have been incorporated at the appropriate places in the documents forming the Contract.

The following Sub-Clauses 6.6 and 6.7 are added:

**6.6** **Shop Drawings (As per requirement of Engineer incharge, if required)**

The Contractor shall submit to the Engineer for review 3 copies of all shop and erection drawings applicable to this Contract as per provision of relevant Sub-Clause of the Contract, if required by Engineer

Review and approval by the Engineer shall not be construed as a complete check but will indicate only that the general method of construction and detailing is satisfactory and that the Engineer’s review or approval shall not relieve the Contractor of any of his responsibilities under the Contract.

**6.7** **As-Built Drawings (As per requirement of Engineer incharge, if required)**

If required by the Engineer, at the completion of the Works under the Contract, the Contractor shall furnish to the Engineer 6 copies and one reproducible of all drawings amended to conform with the Works as built. The price of such Drawings shall be deemed to be included in the Contract Price.

**10.1** **Performance Security**

The Contractor shall provide Performance Security to the Procuring Entity in the prescribed form. The said Security shall be furnished or caused to be furnished by the Contractor within 28 days after the receipt of the Letter of Acceptance. The Performance Security shall be of an amount equal to 10% of the Contract Price stated in the Letter of Acceptance. Such Security shall, at the option of the bidder, be in the form of either (a) bank guarantee from any Scheduled Bank in Pakistan or as per KPPRA notification.

1. bank guarantee from a bank located outside Pakistan duly counter-guaranteed by a Scheduled Bank in Pakistan [deleted]6.

The cost of complying with requirements of this Sub-Clause shall be borne by the Contractor.

The following Sub-Clause10.4 is added:

1. Words “(c) an insurance company having at least AA rating from PACRA/JCR” deleted by KPPRA Notification

No. KPPRA/M&E/Estt:/1-4/2016 dated May 24, 2016.

**10.4** **Performance Security Binding on Variations and Changes**

The Performance Security shall be binding irrespective of changes in the quantities or variations in the Works or extensions in Time for Completion of the Works which are granted or agreed upon under the provisions of the Contract.

**14.1** **Program to be submitted**

(If required) The program shall be submitted within 28 days from the date of receipt of Letter of Acceptance, which shall be in the form of:

a Bar Chart identifying the critical activities.

**14.3** **Cash Flow Estimate to be submitted**

The detailed Cash Flow Estimate shall be submitted within 21 days from the date of receipt of Letter of Acceptance (Payment shall be subject to availability of fund, work done, other works, importance of works as deemed appropriate according to situation by the Procuring Entity)

The following Sub-Clause 14.5 is added:

**14.5** **Detailed Program and Monthly Progress Report (if required by the Engineer)**

1. For purposes of Sub-Clause 14.1, the Contractor shall submit to the Engineer detailed program for the following:
	1. Execution of Works;
	2. Labour Employment;
	3. Local Material Procurement;
	4. Material Imports, if any; and
	5. Other details as required by the Engineer.
2. During the period of the Contract, the Contractor shall submit to the Engineer not later than the 8th day of the following month, 5 copies each of Monthly Progress Reports covering:
	1. A Construction Schedule indicating the monthly progress in percentage;
	2. Description of all work carried out since the last report;
	3. Description of the work planned for the next 56 days sufficiently detailed to enable the Engineer to determine his program of inspection and testing;
	4. Monthly summary of daily job record;
	5. Photographs to illustrate progress ;and
	6. Information about problems and difficulties encountered, if any, and proposals to overcome the same.
3. During the period of the Contract, the Contractor shall keep a daily record of the work progress, which shall be made available to the Engineer as and when requested. The

daily record shall include particulars of weather conditions, number of men working, deliveries of materials, quantity, location and assignment of Contractor’s equipment.

The following Sub-Clauses 15.2 and 15.3 are added:

**15.2 Language Ability of Contractor’s Representative**

The Contractor’s authorized representative shall be fluent in the English/Urdu/Pashto language.

**15.3** **Contractor’s Representative**

The Contractor’s representative will be a professional engineer working at Site registered with the Pakistan Engineering Council.

The Contractor’s authorized representative at Site shall be authorized to exercise adequate administrative and financial powers on behalf of the Contractor so as to achieve completion of the Works as per the Contract.

The following Sub-Clauses 16.3 and 16.4 are added:

**16.3 Language Ability of Superintending Staff of Contractor (N/A)**

A reasonable proportion of the Contractor's superintending staff shall have a working knowledge of the English/Urdu/Pashto language.

**16.4** **Employment of Local Personnel**

The Contractor is encouraged, to the extent practicable and reasonable, to employ staff and labour from sources within Khyber Pakhtunkhwa Province.

The following Sub-Clauses 19.3 and 19.4 are added:

**19.3** **Safety Precautions**

In order to provide for the safety, health and welfare of' persons, and for prevention of damage of any kind, all operations for the purposes of or in connection with the Contract shall be carried out in compliance with the Safety Requirements of the Government of Pakistan and KPK with such modifications thereto as the Engineer may authorize or direct and the Contractor shall take or cause to be taken such further measures and comply with such further requirements as the Engineer may determine to be reasonably necessary for such purpose.

The Contractor shall make, maintain and submit reports to the Engineer concerning safety, health and welfare of persons and damage to property, as the Engineer may from time to time prescribe.

The contractor shall provide all the safety gear to its employees and also put safety / diversion signs with messages for ease of public traffic movement. Whiles incorporating cost in the bids, such cost provisions shall also be made and will not be adjusted separately.

**19.4 Lighting Work at Night**

In the event of work being carried out at night, the Contractor shall at his own cost, provide and maintain such good and sufficient light as will enable the work to proceed satisfactorily and without danger. The approaches to the Site and the Works where the night-work is being carried out shall be sufficiently lighted. All arrangement adopted

for such lighting shall be to the satisfaction of the Engineer’s Representative.

**20.4 Procuring Entity’s Risks**

The Procuring Entity’s risks are:

1. insofar as they directly affect the execution of the Works in Khyber Pakhtunkhwa Province
	1. war and hostilities (whether war be declared or not), invasion, act of foreign enemies,
	2. rebellion, revolution, insurrection, or military or usurped power, or civil war,
	3. ionizing radiations, or contamination by radioactivity from any nuclear fuel, or from any nuclear waste from the combustion of nuclear fuel, radioactive toxic explosive or other hazardous properties of any explosive nuclear assembly or nuclear component thereof,
	4. pressure waves caused by aircraft or other aerial devices travelling at sonic or supersonic speeds,
	5. riot, commotion or disorder, unless solely restricted to the employees of the Contractor or of his Subcontractors and arising from the conduct of the Works;
2. loss or damage due to the use or occupation by the Procuring Entity of any Section or part of the Permanent Works, except as may be provided for in the Contract;
3. any operation of the forces of nature (insofar as it occurs on the Site) which an experienced contractor:
	1. could not have reasonably foreseen, or
	2. could reasonably have foreseen, but against which he could not reasonably have taken at least one of the following measures:
		1. prevent loss or damage to physical property from occurring by taking appropriate measures, or
		2. insure against.

**21.1 Insurance of Works and Contractor’s Equipment**

(Procuring Entity may vary this Sub-clause 1.1 (b))

**21.4 Exclusions**

The text is deleted and substituted with the following:

There shall be no obligation for the insurances in Sub-Clause 21.1 to include loss or damage caused by the risks listed under Sub-Clause 20.4 para (a) (i) to (iv).

The following Sub-Clause 25.5 is added:

**25.5** **Insurance Company**

The Contractor shall be obliged to place all insurances relating to the Contract (including, but not limited to, the insurances referred to in Clauses 21, 23 and 24) with either National Insurance Company of Pakistan or any other insurance company operating in Pakistan and acceptable to the Procuring Entity.

Costs of such insurances shall be borne by the Contractor.

The following Sub-Clause 31.3 is added:

**31.3 Co-operation with other Contractors**

During the execution of the Works, the Contractor shall co-operate fully with other contractors working for the Procuring Entity at and in the vicinity of the Site and also shall provide adequate precautionary facilities not to make himself a nuisance to local residents and other contractors.

The following Sub-Clauses 34.2 to 34.12 are added:

**34.2 Rates of Wages and Conditions of Labour**

The Contractor shall pay rates of' wages and observe conditions of labour not less favourable than those established for the trade or industry where the work is carried out. In the absence of any rates of wages or conditions of labour so established, the Contractor shall pay rates of wages and observe conditions of labour which are not less favourable than the general level of wages and conditions observed by other Procuring Entities whose general circumstances in the trade or in industry in which the Contractor is engaged are similar.

**34.3** **Employment of Persons in the Service of Others**

The Contractor shall not recruit his staff and labour from amongst the persons in the services of the Procuring Entity or the Engineer; except with the prior written consent of the Procuring Entity or the Engineer, as the case may be.

**34.4 Housing for Labour**

Save insofar as the Contract otherwise provides, the Contractor shall provide and maintain such housing accommodation and amenities as he may consider necessary for all his supervisory staff and labour, employed for the purposes of or in connection with the Contract including all fencing, electricity supply, sanitation, cookhouses, fire prevention, water supply and other requirements in connection with such housing accommodation or amenities. On completion of the Contract the temporary camps or housing provided by the Contractor shall be removed and the Site reinstated to its original condition, all to the approval of the Engineer.

**34.5** **Health and Safety**

Due precautions shall be taken by the Contractor, and at his own cost, to ensure the safety of his staff and labour at all times throughout the period of the Contract. The Contractor shall further ensure that suitable arrangements are made for the prevention of epidemics and for all necessary welfare and hygiene requirements.

**34.6** **Epidemics**

In the event of any outbreak of illness of an epidemic nature, the Contractor shall comply with and carry out such regulations, orders and requirements as may be made by the Government, or the local medical or sanitary authorities, for purpose of dealing with and overcoming the same.

**34.7 Supply of Water**

The Contractor shall, so far as is reasonably practicable, having regard to local conditions**,** provide on the Site, to the satisfaction of the Engineer or his representative, adequate supply of drinking and other water for the use of his staff and labour.

**34.8 Alcoholic Liquor or Drugs**

The Contractor shall not, otherwise than in accordance with the Statutes, Ordinances and Government Regulations or Orders for the time being in force, import, sell, give, barter or otherwise dispose of any alcoholic liquor or drugs, or permit or suffer any such importation, sale, gift, barter or disposal by his Subcontractors, agents, staff or labour.

**34.9** **Arms and Ammunition**

The Contractor shall not give, or otherwise dispose of to any person or persons, any arms or ammunition of any kind or permit or suffer the same as aforesaid.

**34.10 Festivals and Religious Customs**

The Contractor shall in all dealings with his staff and labour have due regard to all recognized festivals, days of rest and religious and other customs.

**34.11 Disorderly Conduct**

The Contractor shall at all times take all reasonable precautions to prevent any unlawful, riotous or disorderly conduct by or amongst staff and labour and for the preservation of peace and protection of persons and property in the neighborhood of the Works against the same.

**34.12 Compliance by Subcontractors**

The Contractor shall be responsible for compliance by his Subcontractors of the provisions of this Clause.

The following Sub-Clauses 35.2 and 35.3 are added:

**35.2** **Records of Safety and Health**

The Contractor shall maintain such records and make such reports concerning safety, health and welfare of persons and damage to property as the Engineer may from time to time prescribe.

**35.3** **Reporting of Accidents**

The Contractor shall report to the Engineer details of any accident as soon as possible after its occurrence. In the case of any fatality or serious accident, the Contractor shall, in addition, notify the Engineer immediately by the quickest available means.

The following Sub-Clause 36.6 is added:

**36.6** **Use of Pakistani Materials and Services**

The Contractor shall , so far as may be consistent with the Contract, make the maximum use of materials, supplies, plant and equipment indigenous to or produced or fabricated in Pakistan and services, available in Pakistan preferably in Khyber Pakhtunkhwa Province provided such materials, supplies, plant, equipment and services shall be of required standard.

**41.1** **Commencement of Works**

The text is deleted and substituted with the following:

The Contractor shall commence the Works on Site within the period named in Appendix-A to Bid from the date of receipt by him from the Engineer of a written Notice to Commence. Thereafter, the Contractor shall proceed with the Works with due expedition and without delay.

The following Sub-Clause 47.3 is added:

**47.3 Bonus for Early Completion of Works (Not Applicable)**

The Contractor shall in case of earlier completion for either whole or part(s) of the Works pursuant to Sub-Clauses 48.1 and 48.2(a) respectively of the General Conditions of Contract, be paid bonus up-to a limit and at a rate equivalent to 50% of the relevant limit and rate of liquidated damages prescribed in Appendix-A to Bid

“Special Stipulations”.

**48.2** **Taking Over of Sections or Parts**

For the purposes of para (a) of this Sub-Clause, separate Times for Completion shall be provided in the Appendix-A to Bid “Special Stipulations”.

**51.2** **Instructions for Variations**

At the end of the first sentence, after the word “Engineer", the words “in writing” are added.

**52.1 Valuation of Variations**

In the tenth line, after the words “Engineer shall” the following is added:

within a period not exceeding one-eighth of the completion time subject to a minimum of 28 days from the date of disagreement whichever is later.

**53.4** **Failure to Comply**

This Sub-Clause is deleted in its entirety.

**54.3** **Customs Clearance**

(Procuring Entity may vary this Sub-Clause)

**54.5 Conditions of Hire of Contractor’s Equipment**

The following paragraph is added:

The Contractor shall, upon request by the Engineer at any time in relation to any item

of hired Contractor’s Equipment, forthwith notify the Engineer in writing the name and address of the Owner of the equipment and shall certify that the agreement for the hire thereof contains a provision in accordance with the requirements set forth above.

The following Sub-Clauses 59.4 & 59.5 are added:

**59.4** **Payments to Nominated Subcontractors**

The Contractor shall pay to the nominated Subcontractor the amounts which the Engineer certifies to be due in accordance with the subcontract. These amounts plus other charges shall be included in the Contract Price in accordance with Clause 58 [Provisional Sums], except as stated in Sub-Clause 59.5 [Certification of Payments].

**59.5** **Certification of Payments & Nominated Subcontractors**

Before issuing a Payment Certificate which includes an amount payable to a nominated Subcontractor, the Engineer may request the Contractor to supply reasonable evidence that the nominated Subcontractor has received all amounts due in accordance with previous Payment Certificates, less applicable deductions for retention or otherwise. Unless the Contractor:

1. submits reasonable evidence to the Engineer, or
2. i)satisfies the Engineer in writing that the Contractor is reasonably entitled to withhold or refuse to pay these amounts, and
	1. submits to the Engineer reasonable evidence that the nominated Subcontractor has been notified of the Contractor’s entitlement,

then the Procuring Entity may (at his sole discretion) pay direct to the nominated Subcontractor, part or all of such amounts previously certified (less applicable deductions) as are due to the nominated Subcontractor and for which the Contractor has failed to submit the evidence described in sub-paragraphs (a) or (b) above. The Contractor shall then repay, to the Procuring Entity, the amount which the nominated Subcontractor was directly paid by the Procuring Entity.

**60.1** **Monthly Statements**

In the first line after the word “shall”, the following is added:

“on the basis of the joint measurement of work done under Clause 56.1,”

In Para (c) the words “the Appendix to Tender” are deleted and substituted with the words “ Sub-Cause 60.11 (a)(6) hereof”. (in case Clause 60.11 is applicable)

**60.2** **Monthly Payments**

In the first line, “28” is substituted by “14”.

**60.10 Time for Payment**

The text is deleted and substituted with the following:

The amount due to the Contractor under any Interim Payment Certificate issued by the Engineer pursuant to this Clause, or to any other terms of the Contract, shall , subject to Clause 47, be paid by the Procuring Entity to the Contractor within 30 days after such Interim Payment Certificate has been jointly verified by Procuring Entity and Contractor(Subject to availability of fund, importance in relation to other works, decision of the Procuring Entity) or, in the case of the Final Certificate referred to in Sub Clause 60.8, within 60 days (Subject to availability of fund, importance in relation to other works, decision of the Procuring Entity) after such Final Payment Certificate has been jointly verified by Procuring Entity and Contractor.

The following Sub-Clause 60.11 is added:

**60.11 Secured Advance on Materials**

1. The Contractor shall be entitled to receive from the Procuring Entity Secured Advance against an indemnity bond acceptable to the Procuring Entity of such sum as the Engineer may consider proper in respect of non-perishable materials brought at the Site but not yet incorporated in the Permanent Works provided that:
	1. The materials are in accordance with the Specifications for the Permanent Works;
	2. Such materials have been delivered to the Site and are properly stored and protected against loss or damage or deterioration to the satisfaction of the Engineer but at the risk and cost of the Contractor;
	3. The Contractor’s records of the requirements, orders, receipts and use of materials are kept in a form approved by the Engineer, and such records shall be available for inspection by the Engineer;
	4. The Contractor shall submit with his monthly statement the estimated value of the materials on Site together with such documents as may be required by the Engineer for the purpose of valuation of materials and providing evidence of ownership and payment therefor;
	5. Ownership of such materials shall be deemed to vest in the Procuring Entity and these materials shall not be removed from the Site or otherwise disposed of without written permission of the Procuring Entity; and
	6. The sum payable for such materials on Site shall not exceed 75 % of the (i) landed cost of imported materials, or (ii) ex-factory / ex-warehouse price of locally manufactured or produced materials, or (iii) market price of other materials.
2. The recovery of Secured Advance paid to the Contractor under the above provisions shall be effected from the monthly payments on actual consumption basis or in installments as deemed appropriate by the Procuring Entity.

**60.12 Financial Assistance to Contractor**

Financial assistance shall be made available to the Contractor by the Procuring Entity by adopting any one of the following three Alternatives**:**

*(Appropriate* alternative only to be retained)

Alternative One: Mobilization Advance (Subject to Availability/release of Funds)

1. An interest-free Mobilization Advance 10-15 % of the Contract Price stated in the Letter of Acceptance shall be paid by the Procuring Entity to the Contractor in two equal parts
2. upon submission by the Contractor of a Mobilization Advance Guarantee**/** for the full amount of the Advance in the specified form from a Scheduled Bank in Pakistan :
	1. First part within 14 days after signing of the Contract Agreement or date of receipt of Engineer’s Notice to Commence, whichever is earlier; and
	2. Second part within 42 days from the date of payment of the first part, subject to the satisfaction of the Engineer as to the state of mobilization of the Contractor.
3. This Advance shall be recovered in equal installments; first installment at the expiry of third month after the date of payment of first part of Advance and the last installment two months before the date of completion of the Works as per Clause 43 hereof.

**63.1** **Default of Contractor**

The following para is added at the end of the Sub-Clause:

Provided further that in addition to the action taken by the Procuring Entity against the Contractor under this Clause, the Procuring Entity may also refer the case of default of the Contractor to Pakistan Engineering Council for punitive action under the Construction and Operation of Engineering Works Bye-Laws 1987, as amended from time to time as well as under the prevailing rules of KPPRA.

**65.2 Special Risks**

The text is deleted and substituted with the following:

The Special Risks are the risks defined under Sub-Clause 20.4 sub paragraphs (a) (i) to (a) (v).

**67. 3 Arbitration**

In the sixth to eight lines, the words “shall be finally settled .......... appointed under such Rules” are deleted and substituted with the following:

shall be finally settled under the provisions of the Arbitration Act, 1940 as amended or any statutory modification or re-enactment thereof for the time being in force.

The following paragraph is added:

The place of arbitration shall be Peshawar, Pakistan.

 If in conflict with KPPRA Act & Rules then KPPRA Act & Rules shall be followed.

**68.1 Notice to Contractor**

The following paragraph is added:

For the purposes of this Sub-Clause, the Contractor shall, immediately after receipt of Letter of Acceptance, intimate in writing to the Procuring Entity and the Engineer by registered post, the address of his principal place of business or any change in such address during the period of the Contract.

**68.2 Notice to Procuring Entity and Engineer**

For the purposes of this Sub-Clause, the respective address are:

The Procuring Entity: *Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.*

*Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)*

|  |  |
| --- | --- |
|  | **Email:** **Email: chiefnorthirr@gmail.com mentioned in the NIT** |

The Engineer:*Office of the Chief Engineer (North) Irrigation Department, Warsak Road Peshawar.*

*Phone No. 091-9212123, Email: chiefnorthirr@gmail.com mentioned in the NIT)*

**70.1 Increase or Decrease of Cost**

Sub-Clause 70.1 is deleted in its entirety, and substituted with the following:

(NOT APPLICABLE)

The following Sub-Clauses 73.1, 73.2, 74.1, 75.1, 76.1, 77.1 and 78.1 are added:

**73.1** **Payment of Income Tax**

The Contractor, Subcontractors and their employees shall be responsible for payment

of all their income tax, super tax and other taxes on income arising out of the Contract and the rates and prices stated in the Contract shall be deemed to cover all such taxes.

**73.2** **Customs Duty & Taxes**

These shall be the responsibility of the contractor as per prevailing rules & law.

**74.1** **Integrity Pact**

If the Contractor or any of his Subcontractors, agents or servants is found to have violated or involved in violation of the Integrity Pact signed by the Contractor as Appendix-L to his Bid, then the Procuring Entity shall be entitled to:

1. recover from the Contractor an amount equivalent to ten times the sum of any commission, gratification, bribe, finder’s fee or kickback given by the Contractor or any of his Subcontractors, agents or servants;
2. terminate the Contract; and
3. Recover from the Contractor any loss or damage to the Procuring Entity as a result of such termination or of any other corrupt business practices of the Contractor or any of his Subcontractors, agents or servants.

The termination under Sub-Para (b) of this Sub-Clause shall proceed in the manner prescribed under Sub-Clauses 63.1 to 63.4 and the payment under Sub-Clause 63.3 shall be made after having deducted the amounts due to the Procuring Entity under Sub-Para (a) and (c) of this Sub-Clause.

**75.1** **Termination of Contract for Procuring Entity's Convenience**

The Procuring Entity shall be entitled to terminate the Contract at any time for the Procuring Entity's convenience after giving 56 days prior notice to the Contractor, with a copy to the Engineer. In the event of such termination, the Contractor :

1. shall proceed as provided in Sub-Clause 65.7 hereof; and
2. shall be paid by the Procuring Entity as provided in Sub-Clause 65.8 hereof.

**76.1** **Liability of Contractor**

The Contractor or his Subcontractors or assigns shall follow strictly, all relevant labour laws including the Workmen's Compensation Act and the Procuring Entity shall be fully indemnified for all claims, damages etc. arising out of any dispute between the Contractor, his Subcontractors or assigns and the labour employed by them.

**77.1 Joint and Several Liability**

If the Contractor is a joint venture of two or more persons, all such persons shall be jointly and severally bound to the Procuring Entity for the fulfillment of the terms of the Contract and shall designate one of such persons to act as leader with authority to bind the joint venture. The composition or the constitution of the joint venture shall not be altered without the prior consent of the Procuring Entity.

**78.1** **Details to be Confidential**

The Contractor shall treat the details of the Contract as private and confidential, save in so far as may be necessary for the purposes thereof, and shall not publish or disclose the same or any particulars thereof in any trade or technical paper or elsewhere without the prior consent in writing of the Procuring Entity or the Engineer. If any dispute arises as to the necessity of any publication or disclosure for the purpose of the Contract, the same shall be referred to the decision of the Engineer whose award shall be final.

**PART II –PARTICULAR CONDITIONS OF CONTRACT**

|  |  |
| --- | --- |
| **Index** | **Clause** |
| Alcoholic Liquor or Drugs | 34.8 |
| Arbitration | 67.3 |
| Arms and Ammunition | 34.9 |
| As-Built Drawings | 6.7 |
| Bonus for Early Completion of Works | 47.3 |
| Cash Flow Estimate to be Submitted | 14.3 |
| Commencement of Works | 41.1 |
| Compliance by Sub-Contractors | 34.12 |
| Conditions of Hire of Contractor’s Equipment | 54.5 |
| Contractor’s Representative | 15.3 |
| Co-operation with Other Contractors | 31.3 |
| Customs Clearance | 54.3 |
| Customs Duty and Taxes | 73.2 |
| Default of Contractor | 63.1 |
| Definitions | 1.1 |
| Detailed Program and Monthly Progress Report | 14.5 |
| Details to be Confidential | 78.1 |
| Disorderly Conduct | 34.11 |
| Procuring Entity’s Risks | 20.4 |
| Local Personnel | 16.4 |
| Employment of Persons in the Service of Others | 34.3 |
| Engineer Not Liable | 2.7 |
| Employment of Engineer’s Duties and Authority | 2.1 |
| Engineer’s Representative | 2.2 |
| Epidemics | 34.6 |
| Exclusions | 21.4 |
| Failure to Comply | 53.4 |
| Festivals and Religious Customs | 34.10 |
| Financial Assistance to Contractor | 60.11 |
| Health and Safety | 34.5 |
| Housing for Labour | 34.4 |
| Increase or Decrease of Cost | 70.1 |
| Instructions for Variations | 51.2 |
| Insurance of Works and Contractor’s Equipment | 21.1 |
| Insurance Company | 25.5 |
| Integrity Pact | 74.1 |
| Joint and Several Liability | 77.1 |
| Language Ability of Contractor’s Representative | 15.2 |
| Language Ability of Superintending Staff of Contractor | 16.3 |
| Language(s) and Law | 5.1 |
| Liability of Contractor | 76.1 |
|  |  |
|  |  |
| **Index** | **Clause** |
| Lighting Work at Night | 19.4 |
| Monthly Payments | 60.2 |
| Monthly Statements | 60.1 |
| Notice to Contractor | 68.1 |
| Notice to Procuring Entity and Engineer | 68.2 |
| Payment of Income Tax | 73.1 |
| Payments of Nominated Subcontractors | 59.4 |
| Performance Security | 10.1 |
| Performance Security Binding on Variation and Changes | 10.4 |
| Priority of Contract Documents | 5.2 |
| Program to be Submitted | 14.1 |
| Rates of Wages and Conditions of Labour | 34.2 |
| Records of Safety and Health | 35.2 |
| Replacement of the Engineer | 2.8 |
| Reporting of Accidents | 35.3 |
| Safety Precautions | 19.3 |
| Secured Advance on Materials | 60.11 |
| Shop Drawings | 6.6 |
| Special Risks | 65.2 |
| Supply of Water | 34.7 |
| Taking Over of Sections or Parts | 48.2 |
| Termination of Contract for Procuring Entity’s Convenience | 75.1 |
| Time for Payment | 60.10 |
| Use of Pakistani Materials and Services | 36.6 |
| Valuation of Variations | 52.1 |

**SPECIFICATIONS-**

**SPECIAL PROVISIONS**

Essential Material specification as per document at the following link are required:

|  |
| --- |
| <https://www.finance.gkp.pk/attachments/032b21c0a37611eca4e0b55aac984a07/download> |

(Material Specification on MRS 2021)

**SPECIFICATIONS-**

**TECHNICAL PROVISIONS**

Essential technical specification as per document at the following link are required:

<https://www.finance.gkp.pk/attachments/032b21c0a37611eca4e0b55aac984a07/download>

 (Technical Specification on MRS 2021)

**DRAWING**

As per PC-I/T.S and subsequent sanctions as per site requirement